BENCH SALES Job Application Automation Platform ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ DOCUMENT 13 · PRODUCT ROADMAP Week-by-Week MVP Plan · Scale Milestones · Post-MVP Expansion

| Document | Version | Classification | Date | Cross-References |
| --- | --- | --- | --- | --- |
| DOC-13 Product Roadmap | 1.0 | CONFIDENTIAL — Internal Use Only | 2025 | DOC-01 through DOC-09 (all) |

Prepared by: Principal Architect  ·  Staff Engineer  ·  CTO Office

# 1. Roadmap Overview

## 1.1 Purpose of This Document

This document is the master delivery plan for Bench Sales v1.0 (MVP) and all post-MVP expansion phases. It translates every architectural decision, schema, workflow, screen, and security control defined across DOC-01 through DOC-09 into a time-boxed, week-by-week execution plan with clear ownership, success gates, and cross-document traceability.

Every deliverable in this roadmap maps explicitly to a document, a feature ID, a Firestore collection, an n8n workflow, a screen ID, or an infrastructure component — ensuring no work is ambiguous and no document section is orphaned from implementation.

## 1.2 Roadmap Structure

| Horizon | Label | Duration | Theme | Goal |
| --- | --- | --- | --- | --- |
| H1 | MVP Build | Weeks 1–12 | Foundation to Launch | Ship all 25 MVP features (DOC-01 F-01→F-25); Tier-0 scale (0–100 users, $180–$320/mo per DOC-09) |
| H2 | Growth | Weeks 13–24 | Optimise & Expand | LinkedIn integration, ATS scorer, interview prep, ML preference learning; Tier-1 scale (100–1,000 users) |
| H3 | Scale | Months 7–12 | Multi-Tenant & Enterprise | White-label, SSO, VMS integrations, enterprise SLAs; Tier-2 scale (1,000–5,000 users) |
| H4 | Platform | Year 2+ | Ecosystem & AI++ | API marketplace, recruiter matching, placement guarantees; Tier-3 scale (5,000–10,000 users) |

## 1.3 Cross-Document Reference Map

Every deliverable in this roadmap traces to one or more of the following source documents:

| Doc ID | Document Name | Roadmap Relevance |
| --- | --- | --- |
| DOC-01 | Product Requirements Document (PRD) | 25 MVP features (F-01→F-25), user journeys, NFRs, KPIs — delivery checklist for every sprint |
| DOC-02 | System Architecture (HLD) | 6 architecture layers (L1→L6), component map, JWT auth flow — guides infrastructure provisioning order |
| DOC-03 | Database Design & API Specification | 9 Firestore collections, 34 composite indexes, 30+ Cloud Function endpoints — schema must exist before any feature can ship |
| DOC-04 | Automation Design & AI Integration | 9 n8n workflows (WF-001→WF-009), AI prompt chain, Apply Executor, retry architecture — automation build sequence |
| DOC-05 | Frontend Architecture (React Native) | 39 screens across 6 groups (AUTH, OB, STU, PRO, SET, NOTIF) — screen delivery schedule per sprint |
| DOC-06 | Admin & Agent Console (Web) | React + Vite dual-role console; shadcn/ui component library; TanStack Table — admin panel delivery tracks parallel to mobile |
| DOC-07 | Security & Compliance | Firebase App Check, HMAC webhook auth, Firestore security rules, DPDP compliance — security gates per milestone |
| DOC-08 | DevOps & Deployment | 3 environments (dev/staging/prod), 5 GitHub Actions workflows, EAS Build, Terraform — CI/CD must be in place by Week 2 |
| DOC-09 | Scalability Plan | 4 scale tiers (Tier-0→Tier-3), n8n worker scaling matrix, shard counter strategy — infrastructure gates tied to user count milestones |

# 2. Pre-Build Prerequisites

## 2.1 Before Week 1 Starts — Setup Checklist

Pre-Sprint Gate The following must be completed before any engineering sprint begins. None of these are engineering tasks — they are procurement, legal, and account setup. Assign to CTO / Founder. Target: complete 1 week before Week 1.

| # | Item | Owner | Urgency | Doc Reference |
| --- | --- | --- | --- | --- |
| 1 | Firebase project created (3 environments: benchsales-dev, benchsales-staging, benchsales-prod) | CTO | Critical | DOC-08 §1.1 |
| 2 | GCP project created, billing enabled; Compute Engine, Cloud Run, Pub/Sub, Cloud Scheduler APIs enabled | CTO | Critical | DOC-02 §3.3, DOC-08 |
| 3 | GitHub repository created; branch protection rules set on main; GitHub Environments (staging + prod) configured | CTO | Critical | DOC-08 §1.2 |
| 4 | OpenAI API account created; API key generated; usage limits set; billing alerts at $50/$200/$500 | CTO | Critical | DOC-04 §13.1 |
| 5 | Anthropic (Claude) API account created as fallback AI provider | CTO | High | DOC-04 §13.8 |
| 6 | SendGrid account created; sender domain verified (mail.benchsales.app); API key scoped to send only | CTO | Critical | DOC-02 §3.4 |
| 7 | Adzuna Publisher API key obtained (free tier: 250 req/day) | Engineering | High | DOC-04 §4.1 |
| 8 | Indeed Publisher API access requested (publisher program approval) | Engineering | High | DOC-04 §4.1 |
| 9 | Stripe account created; test mode enabled; webhook endpoint planned | CTO | Medium | DOC-05 OB-04 |
| 10 | Expo account created; EAS project initialised; Apple Developer + Google Play Console accounts active | Engineering | Critical | DOC-05 §1.1, DOC-08 §2.2 |
| 11 | Domain registered (benchsales.app or equivalent); DNS configured for Firebase Hosting targets | CTO | High | DOC-08 §3 |
| 12 | Legal review of ToS for Adzuna, Indeed, Dice job boards before any scraping integration ships | Legal | Critical | DOC-07 §6 |
| 13 | Residential proxy provider account (Bright Data or ProxyMesh) — required for Playwright apply executor | Engineering | Medium | DOC-04 §12.3 |
| 14 | Upstash Redis account (serverless Redis for n8n queue mode — Tier-0 MVP; migrate to GCP Memorystore at Tier-1) | Engineering | High | DOC-09 §3.1 |

# 3. MVP Build Plan — Weeks 1–12

The MVP is delivered across 6 two-week sprints. Each sprint has a clear theme, concrete deliverables mapped to document sections, and a gate criteria that must be met before the next sprint begins. Target scale on launch: Tier-0 (0–100 users, $180–$320/month infrastructure cost per DOC-09 §1.1).

Phase 1 — Weeks 1–2 Infrastructure, CI/CD, Auth Foundation

Establish the entire engineering foundation before any feature work begins. No feature can be built reliably without a working CI/CD pipeline, a seeded database schema, and a functioning auth layer. This phase is the most important two weeks of the entire project.

| Week | Focus | Deliverables | Doc Ref |
| --- | --- | --- | --- |
| Week 1 | Infra + CI/CD | Create all 3 Firebase projects (dev/staging/prod). Configure GitHub Actions: Cloud Functions workflow (DOC-08 §2.1), EAS mobile build workflow (DOC-08 §2.2), web panel deploy workflow. Set up Workload Identity Federation for GCP auth in CI (no static service account keys in GitHub). Deploy Firebase Hosting targets: admin.benchsales.app, agent.benchsales.app. Configure 3-environment Firestore with nam5 multi-region. | DOC-08 §1–2 |
| Week 1 | Firestore Schema | Implement all 9 Firestore collections from DOC-03 §2: users, resumes, jobs, applications, activityLogs, notifications, agentStudentMap, auditLogs, systemConfig. Write and deploy all 34 composite indexes (firestore.indexes.json). Write and deploy Firestore Security Rules v1 covering all role-based access patterns from DOC-03 §5. | DOC-03 §1–5 |
| Week 2 | Firebase Auth | Implement Cloud Function: onUserCreate trigger — creates users/{uid} document, sets role=student custom claim via Admin SDK (DOC-03 §7.9, DOC-02 §4.4). Implement: setCustomClaims function for admin-promoted users. Firebase Auth configuration: email enumeration protection ON, blocked disposable domains, MFA optional for students / required for admin (DOC-07 §2.1). App Check: reCAPTCHA v3 for web, DeviceCheck for iOS, Play Integrity for Android. | DOC-03 §8, DOC-07 §2 |
| Week 2 | n8n + Redis Setup | Provision GCP e2-standard-4 VM. Install n8n v1.x in queue mode. Connect Upstash Redis as queue backend. Configure 3 Redis queues: n8n:jobs:main, n8n:jobs:apply, n8n:jobs:fetch (DOC-09 §3.1). Deploy n8n behind GCP firewall — no public port; all triggers via webhook receiver only. Create n8n service account with Cloud Function invoke permission. Test: trigger test webhook → confirm execution logged. | DOC-04 §1.2, DOC-09 §3 |

Phase 1 Gate — Must Pass Before Phase 2 PASS CRITERIA: (1) CI pipeline green on main branch push — Cloud Functions deployed to staging in < 5 min. (2) EAS build produces valid APK/IPA. (3) Firebase Auth creates user with correct custom claim. (4) Firestore rules block cross-user reads in emulator tests. (5) n8n test workflow executes and logs to Redis queue. ALL 5 must pass.

Phase 2 — Weeks 3–4 Student Profile, Resume Upload & AI Parsing

| Week | Focus | Deliverables | Doc Ref |
| --- | --- | --- | --- |
| Week 3 | Auth Screens (Mobile) | Build AUTH-01 (Splash), AUTH-02 (Welcome carousel), AUTH-03 (Sign Up), AUTH-04 (Sign In), AUTH-05 (Forgot Password), AUTH-06 (Email Verification) — all screens per DOC-05 §2.1. Implement: useAuthStore (Zustand), Firebase onAuthStateChanged listener, role-based root navigation gate. Google Sign-In via expo-auth-session. | DOC-05 §2.1, DOC-01 F-01 |
| Week 3 | Onboarding Wizard (Mobile) | Build OB-01 (Basic Info), OB-02 (Resume Upload), OB-03 (Job Preferences), OB-04 (Subscription Select), OB-05 (Complete) — per DOC-05 §2.1. React Hook Form + Zod validation on every step. Onboarding progress persisted to Firestore (users/{uid}.onboardingStep). Auto-apply locked until onboardingCompleted = true (DOC-01 FR-PROF-01). | DOC-05 §2.1, DOC-01 F-02 |
| Week 4 | Resume Upload & AI Parse | Cloud Function: parseResume (Storage trigger on /resumes/{uid}/{resumeId}). Pipeline: download file → pdf-parse text extraction → call AI Proxy Service (GPT-4o-mini, DOC-04 §13.2 prompt) → structured JSON output → write to resumes/{uid} Firestore document. Parse confidence threshold: reject fields < 70% confidence, flag for manual entry. Implement resume version management: isActive toggle, atomic swap (DOC-01 FR-RM-01 to FR-RM-04). | DOC-03 §2.2, DOC-04 §13.2, DOC-01 F-03 |
| Week 4 | Job Preferences API | Cloud Function: updatePreferences (HTTPS callable, student role) — validates against Zod schema, writes jobPreferences map to users/{uid} (DOC-03 §2.1 schema: roles[], locations[], experienceLevel, jobTypes[], excludedCompanies[], minSalary). Cloud Function: getProfile (HTTPS callable, all roles with ownership checks). Profile change audit log written to activityLogs on every field update (DOC-01 FR-PROF-06). | DOC-03 §7.3, DOC-01 F-04, F-05 |

Phase 2 Gate — Must Pass Before Phase 3 PASS CRITERIA: (1) Student can complete full onboarding in < 20 minutes (DOC-01 NFR-UX-01). (2) Resume upload → AI parse produces structured JSON with ≥ 5 skills for a standard tech resume. (3) Parsed data survives round-trip to Firestore and is readable via getProfile function. (4) Job preferences saved and validated correctly — salary, roles, locations, exclusions.

Phase 3 — Weeks 5–6 Job Pipeline — Fetch, Score, Deduplicate

| Week | Focus | Deliverables | Doc Ref |
| --- | --- | --- | --- |
| Week 5 | Job Fetcher Service (WF-003) | Build Node.js Job Fetcher microservice deployed on GCP Cloud Run. Integrations: Adzuna API (GET /v1/api/jobs/{country}/search), Indeed Publisher API (RSS + JSON), Dice RSS feed (XML parse). Response normalisation: map all sources to unified job schema (DOC-03 §2.3: jobId hash, title, company, location, description, applyUrl, applyType, postedAt). Deduplication: jobId = hash(source + externalId); Firestore upsert — no duplicate job documents. Write to jobs collection with TTL field (expiresAt = fetchedAt + 30 days). | DOC-04 §4, DOC-03 §2.3 |
| Week 5 | WF-001 Daily Orchestrator | Build n8n WF-001: Cloud Scheduler → Pub/Sub topic "bench-sales-daily-trigger" → n8n webhook receiver. User cohort selection query (DOC-04 §2.2): autoApplyEnabled=true, status=active, consecutiveDormantDays ≤ 6, onboardingCompleted=true. For each eligible user: publish message to "daily-apply-queue" Pub/Sub topic with payload { userId, preferences snapshot, resumeId, runId }. Max fan-out: 100 users (Tier-0 limit). Cloud Scheduler configured at 05:50 UTC daily. | DOC-04 §2, DOC-09 §1.1 |
| Week 6 | WF-004 Relevance Scorer | Build n8n WF-004: receives 30–50 fetched jobs per user. Batch scoring: single GPT-4o-mini call with candidate skills[] + all job descriptions (DOC-04 §13.3 prompt). Returns: [{jobId, score, matchReasons[]}]. Filter: keep top 10–15 jobs with score ≥ 60. Store matchScore and matchReasons on each Application document. Handle: AI timeout → fallback to keyword overlap scoring (TF-IDF, pure Node.js, no AI cost). Batch call cost: ~$0.0006 per user (DOC-04 §13.7). | DOC-04 §5, DOC-03 §2.4 |
| Week 6 | Deduplication Engine + Company Dedup | Implement 90-day deduplication check before every application creation (DOC-01 FR-AUTO-04): Firestore query on applications where userId=X AND jobSnapshot.company=Y AND createdAt > (now - 90d). Return: blocked or proceed. Company-level dedup: same company blocked within 14 days regardless of job title. Log dedup blocks to activityLogs with reason. Cloud Function: checkDedup (called by WF-002 before every apply). | DOC-03 §2.4, DOC-01 F-22 |

Phase 3 Gate — Must Pass Before Phase 4 PASS CRITERIA: (1) WF-001 executes on schedule and publishes correct number of Pub/Sub messages for test users. (2) Job Fetcher returns ≥ 20 jobs for a "Software Engineer in Bangalore" preference set from at least 2 sources. (3) Dedup engine correctly blocks re-submission to company X within 90-day window in integration test. (4) Relevance scorer returns scores for all 50 test jobs in < 15 seconds.

Phase 4 — Weeks 7–8 AI Tailoring, Cover Letter & Apply Executor

| Week | Focus | Deliverables | Doc Ref |
| --- | --- | --- | --- |
| Week 7 | AI Proxy Service | Build Node.js AI Proxy Service on GCP Cloud Run (512MB, DOC-04 §1.2). Routes: POST /parse-resume, POST /score-jobs, POST /tailor-resume, POST /generate-cover-letter. Implements: OpenAI primary → Anthropic fallback circuit breaker (opossum library, DOC-02 §8.2). Token budget tracking per user per day stored in Redis (DOC-04 §13.7). Prompt versioning: each prompt stored with version ID; A/B test framework (DOC-04 §13.6). All prompts from DOC-04 §13.2–13.5. | DOC-04 §13, DOC-02 §8.2 |
| Week 7 | WF-005 AI Tailor (Resume + Cover Letter) | Build n8n WF-005: for each selected job. Resume tailoring (DOC-04 §13.4 prompt, GPT-4o-mini): rewrite summary + reorder skills to match JD keywords — never fabricate experience. Cover letter generation (DOC-04 §13.5 prompt, GPT-4o): 3-paragraph, 300–400 words, unique per job. PDF generation: Puppeteer renders HTML resume template → PDF → upload to Firebase Storage at /tailored/{userId}/{applicationId}/resume.pdf. Cover letter plain text stored in Application document; PDF version also generated. Fallback: AI failure → original resume + template cover letter (DOC-04 §1.1). | DOC-04 §6, DOC-03 §2.4 |
| Week 8 | WF-006 Apply Executor | Build Apply Executor microservice: Node.js 20 + Playwright on GCP Cloud Run (2GB RAM, Chromium layer, DOC-04 §7). Apply method router: applyType="api" → POST Greenhouse/Lever API; applyType="form" → Playwright headless fill; applyType="email" → SendGrid with PDF attachment. Playwright stealth: puppeteer-extra-plugin-stealth, random User-Agent from pool of 25+, residential proxy rotation (Bright Data, DOC-04 §12.3). Human-like delays: 50–200ms keystrokes, 2–8s pre-submit pause, randomised scroll behaviour (DOC-04 §12.1). CAPTCHA detection: screenshot + text analysis → skip job, log as captcha_blocked. | DOC-04 §7, DOC-04 §12 |
| Week 8 | WF-007 Result Logger + Webhook | Build n8n WF-007: POST results to Cloud Function /automation/webhook (HMAC-verified, shared secret in GCP Secret Manager, DOC-02 §5.4). Cloud Function writes Application document to Firestore (DOC-03 §2.4): userId, jobId, status, resumeUrl, coverLetterUrl, matchScore, submittedAt, workflowRunId, attemptCount. Updates users/{uid}.totalApplications via shard counter (DOC-09 §2.2). Writes daily_runs/{userId}/{date} document. Retry architecture: max 3 attempts, exponential backoff 5/20/60 min (DOC-01 FR-AUTO-07). | DOC-04 §8, DOC-03 §2.4, DOC-09 §2.2 |

Phase 4 Gate — Must Pass Before Phase 5 PASS CRITERIA: (1) End-to-end test: single user pipeline runs WF-002 → WF-005 → WF-006 → WF-007, producing 1 Application document in Firestore with resumeUrl and coverLetterUrl populated. (2) AI-generated cover letter is unique and role-specific (manual review). (3) Playwright form-fill completes on a test job board form without detection. (4) Failed application retries correctly up to 3 times then sets status = failed.

Phase 5 — Weeks 9–10 Student Dashboard, Activity Tracking & Notifications

| Week | Focus | Deliverables | Doc Ref |
| --- | --- | --- | --- |
| Week 9 | Student Dashboard Screens | Build STU-01 (Home Dashboard): StatsCard grid (applications today, this week, total, response rate), ActivityFeed (Firestore real-time onSnapshot on applications/{uid}), AgentMessageBanner, SubscriptionBadge. Build STU-02 (Applications List): FlatList with cursor pagination, StatusFilterBar (Applied/Interview/Rejected/Ghost), pull-to-refresh, ApplicationCard component. Build STU-03 (Application Detail): CoverLetterAccordion, StatusTimeline, NoteInput, application snapshot data. Build STU-07 (Analytics): Victory Native LineChart (apps/day trend), BarChart (company breakdown), DateRangePicker. | DOC-05 §2.2, DOC-01 F-09, F-21 |
| Week 9 | Activity Tracking Engine (WF-008) | Client-side session tracking: app foreground → create activitySessions/{sessionId}; heartbeat every 60s; app background → write endedAt + duration_seconds. Build WF-008 (Activity Monitor, every 1 hour, DOC-04 §9): query all active users, sum weekly session duration from activitySessions. Rule 1: weekly_seconds < 300 → send inactivity warning (DOC-01 FR-ACT-03). Rule 2: last_session > 7 days → set autoApplyEnabled = paused_dormant, alert agent (FR-ACT-04). Rule 3: last_session > 30 days → set dormancy_flag = true, escalate to admin (FR-ACT-05). Recovery: user re-opens app → resume automation on next cycle (FR-ACT-06). | DOC-04 §9, DOC-01 FR-ACT-01→07 |
| Week 10 | Notification System (WF-009) | Build WF-009 (Notification Dispatcher, DOC-04 §10): triggered by Firestore document changes → routes to FCM (push) + SendGrid (email) based on event type. Notification types: daily_summary (push), inactivity_warning (push + email), dormancy_alert (agent in-app + email), application_status_change (push), agent_message (push). FCM: Expo push token stored in users/{uid}.fcmToken; updated on each app foreground. SendGrid: email templates for each notification type (HTML). In-app: all notifications written to notifications/{uid} sub-collection as persistent fallback (DOC-01 F-12, F-13). Build STU notification screen (NOTIF-01): paginated notification history. | DOC-04 §10, DOC-01 F-12, F-13 |
| Week 10 | Profile & Settings Screens | Build PRO-01 (My Profile): view/edit all profile fields, resume version manager (upload new, set active, download). Build PRO-02 (Job Preferences): all preference fields with validation, blacklist management. Build SET-01 (Auto-Apply Settings): toggle, daily limit slider (1–20), apply window time picker. Build SET-02 (Subscription): current plan display, upgrade CTA, usage meters. Build STU-04 (Job Match Feed): AI-scored job cards the student can manually apply or skip. Build STU-06 (Interview Tracker): manual interview logging with calendar picker. | DOC-05 §2.3–2.5, DOC-01 F-04, F-05 |

Phase 5 Gate — Must Pass Before Phase 6 PASS CRITERIA: (1) Activity timer correctly accumulates session time and displays progress bar toward 5-minute goal. (2) 7-day inactivity triggers automation pause and agent notification within 1 hour of trigger. (3) Push notification arrives on physical device within 30 seconds of trigger event. (4) Student dashboard reflects real application data within 5 seconds of automation webhook write.

Phase 6 — Weeks 11–12 Admin & Agent Console, Security Hardening, Launch

| Week | Focus | Deliverables | Doc Ref |
| --- | --- | --- | --- |
| Week 11 | Agent Console (Web) | Build Agent Panel: Student Roster (TanStack Table, real-time onSnapshot for assigned students — filtered by agentStudentMap, DOC-06). Columns: name, status chip (Active/Warning/Dormant/Placed), applications today, last seen, weekly activity bar, quick actions. Student Detail view: full application history, activity chart (Recharts), resume versions, send warning email (DOC-01 FR-AGT-03). Warning email: pre-filled template editable before send, logged to users/{uid}.sentWarnings[]. Flag to Admin: creates auditLogs entry + admin notification. Agent alert queue: dormant students surfaced automatically (DOC-01 FR-AGT-06). | DOC-06 §2–3, DOC-01 FR-AGT-01→07 |
| Week 11 | Admin Console (Web) | Build Admin Panel: User Management (full CRUD — create, edit, deactivate, soft-delete, GDPR erase, DOC-01 FR-ADM-01). Agent Management: assign/reassign students, capacity display. Global Analytics dashboard: total applications (shard counter aggregate), daily volume chart (Recharts), response rates, placement rate, AI cost tracker. System Config editor: max apps/day, automation window, AI model selection, active job sources (DOC-01 FR-ADM-04, writes to systemConfig collection). Audit Log viewer: queryable by actor, action, target, date range. CSV export: Cloud Function generates signed download URL (DOC-01 FR-ADM-05). | DOC-06 §4–5, DOC-01 FR-ADM-01→07 |
| Week 12 | Security Hardening | Security audit checklist (DOC-07): (1) All Cloud Function inputs validated with Zod — no raw user input reaches Firestore. (2) HMAC webhook secret rotated and stored in GCP Secret Manager. (3) Firestore Security Rules integration test suite — 30 test cases covering all role/ownership combinations. (4) Firebase App Check enforced on all client SDK calls. (5) Resume Storage rules: signed URL expiry = 15 minutes. (6) Admin panel: MFA enforcement verified. (7) Pen test: OWASP Top 10 review. (8) Rate limiting: per-uid Cloud Function call counter in Firestore (max 100 calls/min). User consent screen for automated application ToS (DOC-07 §6). | DOC-07 §2–5 |
| Week 12 | Launch Preparation | App Store submission: iOS (Apple Review, ~3 days), Android (Play Store, ~2 days). Firebase Hosting prod deployment: admin.benchsales.app + agent.benchsales.app. Smoke test production: full pipeline run for 5 test users, verify all 9 Application documents written correctly, FCM push received, agent console reflects data. Load test: k6 script simulating 100 concurrent users reading dashboards — p95 < 1.5s (DOC-01 NFR-PERF-01). Monitoring: GCP Cloud Monitoring alerts for CF error rate > 5%, n8n failure rate > 10%, Firestore write error. PagerDuty integration. Soft launch: invite 25 pilot users. | DOC-08 §4–5, DOC-01 NFR-PERF-01 |

MVP LAUNCH GATE — All Must Pass for Public Launch MUST PASS: (1) Full pipeline run: user signup → onboarding → first auto-apply in < 20 minutes. (2) 25 pilot users onboarded; each receives ≥ 5 applications on Day 1. (3) Activity tracking correctly pauses automation for a dormant test user. (4) Agent console reflects all student data in real-time. (5) Firestore Security Rules block all 30 cross-role access test cases. (6) App Store + Play Store approval received. (7) p95 dashboard load < 1.5s under 100 concurrent users. (8) Zero critical security findings in OWASP review.

# 4. Milestone Calendar

## 4.1 MVP Milestone Summary

| Milestone | Target Week | Owner | Success Criteria | Risk if Missed |
| --- | --- | --- | --- | --- |
| M1: Infrastructure Ready | End of Week 1 | CTO + DevOps | CI pipeline green; 3 Firebase envs active; n8n running in queue mode | Phase 2 blocked — no environment to deploy to |
| M2: Auth & Schema Live | End of Week 2 | Backend Lead | Users can register, get role claim; all 9 Firestore collections with indexes deployed | All subsequent features blocked — schema is the foundation |
| M3: Onboarding Complete | End of Week 4 | Frontend Lead | Student can complete full onboarding and upload resume with AI parse in < 20 min | Automation engine has no user data to process |
| M4: Job Pipeline Live | End of Week 6 | Backend Lead | WF-001 + WF-003 + WF-004 running; ≥ 20 scored jobs per test user preference set | AI tailoring and apply executor have no job list to work with |
| M5: Full Apply Pipeline | End of Week 8 | Automation Lead | WF-005 + WF-006 + WF-007: end-to-end application written to Firestore with AI resume + cover letter | Core product value (auto-apply) not delivered |
| M6: Dashboard + Tracking | End of Week 10 | Frontend Lead | Student sees live application history; activity timer functional; 7-day pause logic verified | Accountability system broken; student experience empty |
| M7: Admin Console Live | End of Week 11 | Web Frontend Lead | Agent sees student roster; can send warning email; admin can assign agents | No operator oversight — cannot run managed cohort programs |
| M8: Secure + Launched | End of Week 12 | CTO | All launch gate criteria passed; App Store approved; 25 pilot users active | Cannot serve real users; legal risk if deployed without security audit |

## 4.2 KPI Checkpoints

| KPI (from DOC-01 §9) | Week 6 Check | Week 10 Check | Week 12 Launch Target |
| --- | --- | --- | --- |
| Time to First Application (signup → first auto-apply) | N/A (pipeline not complete) | < 25 min (manual test) | < 20 min (automated E2E test) |
| Daily Automation Success Rate | N/A | > 85% (test users) | > 92% (launch target) |
| Activity Compliance Rate | N/A | Verified with 5 test users | > 80% of pilot users meeting 5 min/week |
| Dormancy Detection Latency | N/A | < 2 hours after 7-day trigger | < 1 hour (WF-008 runs hourly) |
| Push Notification Delivery | N/A | < 60 seconds (test devices) | < 30 seconds p95 |
| Dashboard Load p95 | N/A | < 2 seconds (local test) | < 1.5 seconds (k6 load test) |
| AI Cover Letter Accept Rate | N/A | Manual review: qualitatively acceptable | > 60% of generated letters unsatisfactory flag rate < 15% |
| Pilot User NPS (Week 12) | N/A | N/A | > 30 (7-day survey of 25 pilot users) |

# 5. Post-MVP Expansion Roadmap

## 5.1 Phase 2 — Growth (Weeks 13–24 / Months 4–6)

Scale target: Tier-1 (100–1,000 users, $320–$1,800/month per DOC-09 §1.1). Infrastructure trigger: add second n8n worker node when queue depth > 30 sustained (DOC-09 §3.2). Add 8 Redis shards for globalStats counter (DOC-09 §2.2).

| Feature | Doc-01 Ref | Description | Week Target | Dependency |
| --- | --- | --- | --- | --- |
| LinkedIn Easy Apply (browser extension) | DOC-01 §5.2 | Chrome/Firefox extension that uses student's own authenticated LinkedIn session to apply — avoids ToS violation of headless automation. Extension communicates with Bench Sales backend via WebSocket for job targeting instructions. | Weeks 13–15 | Legal clearance; LinkedIn ToS review (DOC-07 §6) |
| ATS Score Optimizer | DOC-01 §5.2 | Real-time resume keyword gap analysis vs JD before submission. Show student: "Your resume is missing 8 of 15 required keywords for this role." Integrated into STU-04 (Job Match Feed) and STU-03 (Application Detail). | Weeks 14–16 | AI Proxy Service upgrade; new prompt (keyword gap analysis) |
| Interview Prep Module | DOC-01 §5.2 | AI generates likely interview questions based on JD + candidate background. In-app mock Q&A with scored responses. New screen: STU-09 Interview Prep. Linked from STU-06 (Interview Tracker). | Weeks 15–18 | STU-06 must be live (Week 10); GPT-4o for question generation |
| Salary Benchmarking | DOC-01 §5.2 | Show market rate for target roles per location from Glassdoor/Levels.fyi data. Flag misalignment between student salary expectation and market. Integrated into OB-03 (Preferences) and STU-01 (Dashboard). | Weeks 16–18 | Third-party salary data API or web scraping (legal review needed) |
| Agent Chat (Phase 2 Enhancement) | DOC-05 STU-08 | Full in-app messaging between student and agent: Firestore messages sub-collection, read receipts, FCM push for new messages, file attachment support (resume PDF). Currently STU-08 is placeholder — build full implementation. | Weeks 17–19 | Phase 1 STU-08 placeholder must be deployed |
| Stripe Subscription Management (Full) | DOC-05 OB-04 | Full billing integration: plan upgrades, downgrades, cancellations, invoice history, usage-based overages. Stripe Customer Portal embedded in SET-02 screen. Webhook handling for payment_failed, subscription_cancelled events. | Weeks 13–14 | Stripe account from prerequisites; SET-02 screen from Week 10 |
| ML Preference Refinement (v1) | DOC-01 §5.2 | After 30+ applications per user, analyse which job types, companies, and roles received responses. Suggest preference adjustments to student: "Jobs with React Native keyword in title have 3x your response rate." | Weeks 20–22 | Requires 30+ application history per user; BigQuery for analysis |
| Multi-Resume Targeting | DOC-01 §5.2 | Multiple base resume versions per role family (e.g., SWE vs PM). AI selects appropriate base resume per JD type before tailoring. New PRO-03 screen: Resume Library. Firestore: resumes collection extended with roleFamily field. | Weeks 20–22 | Resume parsing pipeline from Phase 2; STU-04 job type classification |

## 5.2 Phase 3 — Scale (Months 7–12)

Scale target: Tier-2 (1,000–5,000 users, $1,800–$7,200/month per DOC-09 §1.1). Infrastructure triggers: 4 n8n worker nodes, GCP Memorystore Redis (4GB HA), Firestore jobs collection partitioned by fetchDate, BigQuery migration for analytics queries (DOC-09 §2.4).

| Feature | Description | Quarter | Infrastructure Unlock |
| --- | --- | --- | --- |
| Multi-Tenant White-Label | University/bootcamp-branded instance: custom domain, logo, email templates, SSO (SAML via Firebase Identity Platform). Adds tenantId field to all Firestore documents. Separate Firebase Hosting target per tenant. | Q3 2025 | Firestore index budget review (DOC-09 §2.4); Identity Platform upgrade |
| Enterprise SSO (SAML/OIDC) | Firebase Identity Platform SAML integration for university Active Directory / Google Workspace / Okta. Agent and Admin login via SSO. MFA inherited from enterprise IdP. | Q3 2025 | Firebase Identity Platform (replaces plain Firebase Auth for enterprise tenants) |
| VMS Integration Layer | Connect to Vendor Management Systems (Fieldglass, Beeline, Workday VMS) used by enterprise clients. Allows direct job requirement ingestion without scraping. Requires enterprise API contracts. | Q4 2025 | Legal + BD: enterprise API partnership agreements |
| Advanced Analytics (BigQuery) | Migrate all aggregation queries from Firestore to BigQuery. Scheduled Firestore → BigQuery export pipeline. Admin dashboard consumes BigQuery for historical trend analysis without impacting Firestore read budget (DOC-09 §2.4). | Q3 2025 | BigQuery dataset; scheduled export Cloud Function |
| Compliance Automation (DPDP / GDPR) | Automated data subject request handling: deletion pipeline (all collections + Storage), export pipeline (all PII as JSON), consent audit log. Compliance dashboard in Admin Panel (DOC-07 §7). | Q3 2025 | Audit log infrastructure from Phase 1 (Week 2) |
| Application Quality Scoring | Post-submit feedback loop: track which applications received responses. Train a lightweight scoring model on application content vs outcome. Re-rank job selection based on predicted response probability. | Q4 2025 | 30,000+ application records for training data (Tier-2 scale required) |

## 5.3 Phase 4 — Platform (Year 2+)

| Initiative | Vision | Revenue Impact |
| --- | --- | --- |
| API Marketplace | Open Bench Sales API for third-party integrations: career coaching platforms, university LMS systems, corporate HR tools. Developer portal with API keys, usage dashboards, rate limit tiers. | New B2B revenue stream; ecosystem lock-in |
| Recruiter Matching Network | Two-sided marketplace: recruiters post roles directly into Bench Sales; students' AI-matched profiles surface to recruiters. Revenue: placement fee or recruiter subscription. | High-margin placement fee revenue |
| Placement Guarantee Program | Premium tier with money-back guarantee: if student is not placed in 90 days of active engagement (verified by activity tracking), full refund. Requires verified engagement compliance — activity tracking from Phase 1 enables this. | Premium pricing ($149/mo); strong conversion signal |
| AI Career Coach (Conversational) | In-app AI assistant: answers questions about job search strategy, cover letter review, salary negotiation scripts, interview prep. Context-aware: knows student's full application history, response rates, and target roles. | Engagement driver; reduces churn |
| Video Cover Letters | AI script + in-app teleprompter for 60-second video cover letter. Video attached to applications where supported. AI provides post-recording feedback on pacing and content. | Differentiation; premium feature |

# 6. Infrastructure Scaling Roadmap

All infrastructure milestones below are directly derived from DOC-09 (Scalability Plan). Each trigger is a hard threshold that initiates a specific infrastructure action.

## 6.1 Scale Trigger Table

| User Count | DOC-09 Tier | Monthly Infra Cost | Infrastructure Action Required | Weeks to Execute |
| --- | --- | --- | --- | --- |
| 0–100 | Tier-0 (MVP) | $180–$320 | Single n8n worker (e2-standard-4); Upstash Redis serverless; Firestore free tier; Cloud Run min 0 instances | Already done in Weeks 1–2 |
| 100–500 | Tier-1 Early | $320–$900 | Add second n8n worker node; migrate Redis to GCP Memorystore Basic 2GB; enable Cloud Run min-instances=1 for AI Proxy and Apply Executor (cold start mitigation per DOC-02 §3.2) | 1 week; trigger: queue depth > 20 sustained |
| 500–1,000 | Tier-1 Full | $900–$1,800 | 4 n8n worker nodes; Firebase Blaze plan enforced; partition jobs collection by fetchDate (DOC-09 §2.3); enable BigQuery export for analytics; 8 globalStats shards (DOC-09 §2.2) | 2 weeks; trigger: > 500 MAU |
| 1,000–3,000 | Tier-2 Early | $1,800–$4,500 | Migrate to GCP Memorystore Redis Standard HA 4GB; enable GCP Managed Instance Group for n8n auto-scaling (DOC-09 §3.3); Firestore index audit (keep < 78 of 200 limit) | 3 weeks; trigger: > 1,000 MAU |
| 3,000–5,000 | Tier-2 Full | $4,500–$7,200 | 8 n8n workers; migrate analytics to BigQuery (free 20+ Firestore indexes per DOC-09 §2.4); introduce Firestore collection group index optimisation; CDN caching for static job data | 4 weeks; trigger: > 3,000 MAU |
| 5,000–10,000 | Tier-3 | $7,200–$14,000 | Reserved GCP instances (commit 1yr for 30% discount); n8n workers: 8× e2-standard-8 (25 concurrent each = 200 total slots); Cloud Run max-instances raised; multi-region Firebase Hosting | 6 weeks; trigger: > 5,000 MAU or enterprise contract signed |

## 6.2 Cost Control Gates

| Cost Category | Current (Tier-0) | Alert Threshold | Hard Limit Action | Doc Reference |
| --- | --- | --- | --- | --- |
| OpenAI API daily spend | ~$0.50/day (test) | > $50/day | Pause AI features for new users; admin alerted; investigate token leak | DOC-04 §13.7 |
| n8n GCP VM cost | $80/mo (1 worker) | > $400/mo | Review worker count vs queue depth; optimise batch sizes | DOC-09 §3.1 |
| Firebase Firestore reads | < 50K/day (test) | > 1M reads/day | Audit real-time listener scope; add client-side caching; reduce pagination page size | DOC-09 §2.5 |
| SendGrid email sends | < 500/day (test) | > 40,000/day (plan limit) | Enable SendGrid Essentials paid tier; review notification frequency | DOC-02 §5.3 |
| Cloud Run invocations (Apply Executor) | < 1,000/day (test) | > 100,000/day | Scale Cloud Run max-instances; review form-fill efficiency | DOC-09 §4 |

# 7. Roadmap Risks & Contingencies

## 7.1 Schedule Risk Register

| Risk | Probability | Impact | Sprint Affected | Contingency |
| --- | --- | --- | --- | --- |
| Apple App Store review takes > 7 days (average is 1–3 days, but rejections add 7–14 days) | Medium | High | Week 12 | Submit to App Store by end of Week 11 (1-week buffer). Prepare web-based student dashboard as fallback for launch week. Android can launch independently. |
| Adzuna API free tier (250 req/day) insufficient for test user load | High | Medium | Week 5–6 | Pre-purchase Adzuna paid tier ($49/mo, 2,500 req/day). Budget allocated. Dice RSS as zero-cost supplement requires no API key. |
| OpenAI API rate limits hit during first batch of test users | Medium | Medium | Week 7–8 | AI Proxy Service implements Anthropic fallback from Day 1. Token budget per user (DOC-04 §13.7) limits blast radius. Redis rate limit cache prevents thundering herd. |
| Playwright form detection / CAPTCHA rate > 20% | High | Medium | Week 8 | Route all form-fill applications through residential proxy from Day 1 (Bright Data). Increase stealth plugin coverage. Fallback: skip form-fill apps, use API-based and email-based apply only for MVP. |
| Firebase Firestore security rules have logic gap (cross-user data leak) | Low | Critical | Week 12 | Full rules test suite (30 test cases) in Week 12. Emulator testing before any prod deployment. Bug bounty programme at launch. |
| Key engineer unavailable for 2+ weeks | Low | High | Any | Document-driven development (all specs in DOC-01 to DOC-09) allows any engineer to pick up context. No single point of knowledge failure. |

Risk Mitigation Philosophy This roadmap is designed with 2 weeks of buffer (Weeks 11–12 include launch prep and hardening, not new features). If Phase 4 (Weeks 7–8) slips by 1 week, the apply executor can launch with API-based apply only (Greenhouse/Lever ATS) and Playwright form-fill delivered in Week 13 as a hotfix. The core product value (AI tailoring + ATS API apply) ships on time.

# 8. Recommended Team Structure

## 8.1 Minimum Viable Team for 12-Week MVP

| Role | Count | Phase Focus | Key Responsibilities (by Doc) |
| --- | --- | --- | --- |
| Tech Lead / Backend Engineer | 1 (full-time) | All phases | Cloud Functions (DOC-03 §7), Firestore schema (DOC-03), Auth flows (DOC-03 §8), AI Proxy Service (DOC-04 §13), Automation webhooks (DOC-04) |
| Automation Engineer | 1 (full-time) | Phases 3–4 | n8n workflow build WF-001→WF-009 (DOC-04 §2–10), Apply Executor / Playwright (DOC-04 §7), Job Fetcher microservice (DOC-04 §4), Redis queue config (DOC-09 §3) |
| React Native Engineer | 1 (full-time) | Phases 2, 5 | All 39 student mobile screens (DOC-05), Expo/EAS setup, Zustand + React Query state (DOC-05 §1.1), FCM push integration (DOC-05) |
| Frontend Web Engineer | 1 (full-time) | Phases 2 (partial), 6 | Agent + Admin console (DOC-06), React + Vite, shadcn/ui, TanStack Table/Query, Firebase Hosting (DOC-06 §1.2) |
| CTO / Architect | 1 (50% IC, 50% coordination) | All phases | Architecture decisions (DOC-02), security (DOC-07), DevOps/CI-CD (DOC-08), infra provisioning, legal (DOC-07 §6), App Store submission |

Team Scaling for Phase 2 (Post-MVP) At Tier-1 (100+ users, Month 4): add 1 Full-Stack Engineer for LinkedIn extension (DOC-01 §5.2) and 1 Data Engineer for BigQuery pipeline (DOC-09 §2.4). At Tier-2 (1,000+ users, Month 7): add 1 DevOps/SRE for GCP infrastructure automation, 1 QA Engineer for regression coverage, 1 ML Engineer for preference refinement model.

# 9. Definition of Done

## 9.1 Feature-Level Definition of Done

Every feature listed in DOC-01 (F-01 through F-25) is considered DONE only when ALL of the following are true:

| Criterion | Verification Method |
| --- | --- |
| Functional: feature behaves as specified in DOC-01 acceptance criteria | Manual QA walkthrough against FR acceptance criteria; automated integration test |
| Firestore: all document writes conform to schema in DOC-03 (correct fields, types, required flags) | Automated schema validation test using Firestore emulator |
| Security: feature access blocked by Firestore rules for unauthorized roles (DOC-07 §3) | Dedicated security rule test case in emulator test suite |
| Performance: response time meets NFR targets from DOC-01 §7.1 under simulated load | k6 load test with 50 concurrent users; p95 measured and logged |
| Mobile: screen implemented per DOC-05 spec, tested on iOS 15 and Android 12 physical devices | Device test matrix — screenshot comparison; touch target size ≥ 44pt |
| Notifications: all triggered events generate correct FCM push and Firestore notification doc | Integration test: trigger event → assert notification doc created within 30s |
| Analytics: all user actions generate correct activityLogs entry (DOC-03 §2.5) | Log assertion in integration test for every state-changing action |
| Deployed: feature live in staging environment; smoke test passes before any PR merge to main | Staging smoke test as required CI check (DOC-08 §2.1) |

## 9.2 Sprint-Level Definition of Done

| Sprint Gate | Requirement |
| --- | --- |
| Code quality | No ESLint errors; TypeScript strict mode; no TODO comments in shipped code; code review approved by Tech Lead |
| Test coverage | Cloud Functions: ≥ 80% unit test coverage (Jest); critical paths: ≥ 95% coverage |
| Documentation | Any Cloud Function or n8n workflow added during sprint has updated entry in relevant DOC-03/DOC-04 section (or noted as delta for next doc revision) |
| Security | No new npm package added without DOC-07 §5 supply chain review; no hardcoded secrets committed (enforced by pre-commit hook + GitHub secret scanning) |
| Performance | Dashboard load regression test: p95 must not increase by > 200ms vs previous sprint baseline |
| Deployment | Feature deployed to staging; staging smoke test passing; admin sign-off before main merge |

Bench Sales — 12 Weeks to Launch Nine documents. Twenty-five features. Nine n8n workflows. Thirty-nine screens. One fully automated job search platform. Every line of this roadmap traces back to a design decision in DOC-01 through DOC-09. Build with the documents. Ship with confidence.