BENCH SALES DOC-10 Risks, Tradeoffs & Ethics ──────────────────────────────────────── Version 1.0 · CONFIDENTIAL © 2026 Bench Sales Technologies. All rights reserved. Technical Risk · Product Risk · Ethics · Legal Exposure

Table of Contents

1. Introduction

Bench Sales operates at the intersection of job platform ToS boundaries, AI-generated content, automated browser control, and personal career data. This document catalogues every known technical, product, ethical, and legal risk facing the platform — with explicit likelihood ratings, impact assessments, and concrete mitigation strategies. This is a living document; risk owners are expected to review and update entries at each quarterly planning cycle.

Risk Rating Scale: Likelihood 1 (Rare) → 5 (Almost Certain). Impact 1 (Negligible) → 5 (Catastrophic). Risk Score = Likelihood × Impact. Score ≥ 15: Critical. 10–14: High. 6–9: Medium. 1–5: Low. Risk Owner: Each risk has a designated owner responsible for monitoring and mitigation execution.

2. Master Risk Register

The following register summarises all identified risks across all categories. Detailed analysis and mitigations follow in subsequent sections.

| ID | Risk Name | Category | Likelihood (1–5) | Impact (1–5) | Score | Rating | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TR-01 | Job platform IP ban / account block | Technical | 4 | 5 | 20 | Critical | Engineering |
| TR-02 | CAPTCHA / bot-detection bypass failure | Technical | 4 | 4 | 16 | Critical | Engineering |
| TR-03 | AI hallucination in form fields | Technical | 3 | 4 | 12 | High | Engineering |
| TR-04 | ATS selector map staleness | Technical | 4 | 3 | 12 | High | Engineering |
| TR-05 | n8n worker crash during apply | Technical | 3 | 3 | 9 | Medium | Engineering |
| TR-06 | Firebase Firestore quota exhaustion | Technical | 2 | 4 | 8 | Medium | Engineering |
| TR-07 | OpenAI API outage / rate limit breach | Technical | 3 | 3 | 9 | Medium | Engineering |
| TR-08 | Cloud Run cold start causing apply timeout | Technical | 3 | 2 | 6 | Medium | Engineering |
| PR-01 | User trust erosion from rejected applications | Product | 4 | 4 | 16 | Critical | Product |
| PR-02 | Agent gaming / neglect of assigned students | Product | 3 | 4 | 12 | High | Product |
| PR-03 | Resume / PII data breach | Product | 2 | 5 | 10 | High | Security |
| PR-04 | Stripe payment fraud / chargeback abuse | Product | 3 | 3 | 9 | Medium | Product |
| PR-05 | Feature creep delaying MVP | Product | 4 | 3 | 12 | High | Product |
| PR-06 | Low user activation / poor onboarding | Product | 3 | 3 | 9 | Medium | Product |
| ET-01 | Automating without informed user consent | Ethics | 2 | 5 | 10 | High | Legal/Product |
| ET-02 | AI generating misleading application content | Ethics | 3 | 4 | 12 | High | Engineering |
| ET-03 | Negative impact on job market fairness | Ethics | 3 | 3 | 9 | Medium | Product |
| ET-04 | Enabling spam flooding of recruiters | Ethics | 4 | 4 | 16 | Critical | Product |
| ET-05 | Discriminatory AI scoring bias | Ethics | 2 | 4 | 8 | Medium | Engineering |
| LR-01 | Breach of job platform Terms of Service | Legal | 4 | 5 | 20 | Critical | Legal |
| LR-02 | GDPR / DPDP Act violation | Legal | 2 | 5 | 10 | High | Legal |
| LR-03 | Liability for incorrect application submission | Legal | 3 | 4 | 12 | High | Legal |
| LR-04 | CFAA / Computer Fraud liability (US) | Legal | 2 | 5 | 10 | High | Legal |
| LR-05 | AI-generated content copyright liability | Legal | 2 | 3 | 6 | Medium | Legal |

3. Technical Risks

3.1 TR-01 — Job Platform IP Ban / Account Block (Critical)

Job platforms including LinkedIn, Indeed, and Naukri actively detect and block automated access. Detection signals include: high request velocity from a single IP, identical User-Agent strings, missing browser fingerprint entropy, linear scroll patterns, and form submission timing that is too consistent.

| Attribute | Detail |
| --- | --- |
| Likelihood | 4 / 5 — LinkedIn has already banned multiple automation tools. Indeed blocks IPs within hours of pattern detection. |
| Impact | 5 / 5 — A platform-wide ban eliminates an entire job source. LinkedIn ban alone removes ~40% of premium job listings. |
| Detection Signals | Fixed IP ranges, missing navigator.webdriver, no cookie jar, identical timing deltas between form fields. |
| Current Mitigations | Rotating residential proxies via BrightData (DOC-04), per-user browser profiles, randomised timing jitter (800ms–3.5s). |
| Residual Risk | Residential proxies can still be fingerprinted. Platforms can require JS challenges that proxies cannot solve. |

Mitigation Strategy — TR-01

- Proxy rotation: Rotate IP per user session using BrightData residential pool. Never reuse an IP within the same calendar day for the same platform.

- Browser fingerprint randomisation: Randomise canvas fingerprint, WebGL renderer string, screen resolution, timezone, and installed font list per session using Playwright stealth plugin.

- Rate capping by platform: Enforce max 3 applications per user per platform per day. LinkedIn capped at 2/day.

- Cookie persistence: Maintain authenticated cookie jar per user per platform in GCS. Reload cookies at session start to appear as returning user.

- Human-like timing: Gaussian-distributed delays between keystrokes (mean 120ms, std 40ms). Random micro-pauses during form navigation.

- Platform health monitoring: n8n WF-009 checks apply success rates per platform hourly. If success rate drops below 70% on any platform, pause that source and alert engineering.

- Fallback degradation: If LinkedIn is blocked, redistribute job quota to Adzuna + Dice. User is notified of source change transparently.

CRITICAL: LinkedIn explicitly prohibits automated access in its User Agreement Section 8.2. Legal exposure exists regardless of technical success. See LR-01 for full legal risk analysis. Recommendation: Treat LinkedIn as optional/premium source. Default to Adzuna + Indeed + Dice for Tier-0.

3.2 TR-02 — CAPTCHA / Bot-Detection Bypass Failure (Critical)

Modern CAPTCHA systems (reCAPTCHA v3, hCaptcha, Cloudflare Turnstile) use behavioural signals, not just image challenges. A score below threshold triggers hard blocks or shadow-banning — where submissions appear to succeed but are silently dropped.

| CAPTCHA Type | Platform Usage | Bypass Approach | Success Rate | Cost/Solve |
| --- | --- | --- | --- | --- |
| reCAPTCHA v2 (image) | Taleo, iCIMS | 2Captcha API (human solvers) | 96% | $0.00099 |
| reCAPTCHA v3 (score) | Workday, Lever | Session warmup + cookie reuse | 78% | $0 |
| hCaptcha | Some ATS | CapSolver API | 91% | $0.00145 |
| Cloudflare Turnstile | Greenhouse CDN | Browser fingerprint spoofing | 82% | $0 |
| Custom JS challenges | Indeed, LinkedIn | Full browser execution (Playwright) | 65% | $0 |

Mitigation Strategy — TR-02

- CAPTCHA solver integration: 2Captcha for image CAPTCHAs. CapSolver for hCaptcha. Both integrated in Playwright executor (DOC-04, WF-004).

- Score-based CAPTCHA: Improve reCAPTCHA v3 score through: minimum 30-second session warmup, natural scroll behaviour, cookie history, and avoiding headless browser signals.

- Shadow-ban detection: After submission, verify application appears in "Applied Jobs" or confirmation email within 5 minutes. If not confirmed, flag as shadow-banned and retry via different IP.

- Fallback to manual: If CAPTCHA failure rate exceeds 20% for a given user on a given platform, queue for Agent manual review rather than continue burning credits.

3.3 TR-03 — AI Hallucination in Form Fields (High)

GPT-4o and GPT-4o-mini may generate plausible-sounding but factually incorrect content for form fields — particularly for structured fields like expected salary, notice period, work authorisation status, or references. Incorrect submissions can damage user credibility with employers.

Mitigation Strategy — TR-03

- Structured field validation: All salary, notice period, and boolean fields (e.g., authorised to work) are sourced directly from the user profile — never AI-generated. AI is used only for free-text fields (cover letter, "describe yourself").

- Schema-constrained output: All AI responses for form fields use JSON mode with a strict schema. Any response failing schema validation triggers a retry with a more constrained prompt.

- Confidence thresholding: If the AI response for a critical field contains hedging language ("approximately", "around", "I think"), the field is cleared and the application pauses for Agent review.

- User review window: For Tier-1+ users, a 30-minute pre-submission preview is available. Users can reject any queued application before it fires.

- Hallucination audit log: All AI-generated field content is logged to Firestore (aiGeneratedFields sub-collection) for post-hoc review by agents.

3.4 TR-04 — ATS Selector Map Staleness (High)

Greenhouse, Workday, Lever, iCIMS, and Taleo regularly update their frontend without versioned APIs. A CSS selector change can silently break the apply executor — submissions appear to complete but the wrong fields are filled.

Mitigation Strategy — TR-04

- Selector health checks: Dedicated n8n workflow (WF-008) runs a synthetic apply against a sandbox job on each ATS every 24 hours. If selector hit rate drops below 95%, PagerDuty alert fires.

- Selector versioning: Selector maps are stored as versioned JSON configs in GCS (ats-selectors/greenhouse/v14.json). Rollback to previous version is a 1-command operation.

- Visual regression: Playwright screenshots the form at each field interaction. Screenshot diffs > 15% between runs trigger a manual review alert.

- Community-sourced updates: Internal selector update tool allows agents to report broken forms and propose selector fixes via admin panel (DOC-06).

3.5 TR-05 through TR-08 — Supporting Technical Risks

| Risk ID | Risk | Key Mitigation | Monitoring |
| --- | --- | --- | --- |
| TR-05 | n8n worker crash mid-apply | Idempotency keys on all apply jobs; crashed jobs re-queued from last checkpoint via Redis job state | Cloud Monitoring: worker restart rate alert |
| TR-06 | Firestore quota exhaustion | Shard counters (DOC-09); BigQuery for analytics; read caching via Zustand; alert at 80% quota | Firebase console quota alerts |
| TR-07 | OpenAI API outage | Anthropic Claude as fallback (DOC-04); cached cover letter templates for 48h outage survival | OpenAI status webhook → Slack alert |
| TR-08 | Cloud Run cold start timeout | min-instances=2 at all tiers; startup-cpu-boost enabled; 300s timeout on apply executor | Cloud Run P95 latency dashboard |

4. Product Risks

4.1 PR-01 — User Trust Erosion from Rejected Applications (Critical)

If Bench Sales consistently applies to jobs that are poor matches — resulting in no callbacks — users will churn and attribute the failure to the platform, even if the root cause is the job market. This is the single largest product survival risk.

| Attribute | Detail |
| --- | --- |
| Root Cause | Match scoring too permissive (low threshold), AI tailoring not sufficiently differentiating, or ATS keyword parsing failure. |
| User Perception | User cannot distinguish "right job, bad market" from "wrong job, bad platform". Both result in churn. |
| Measurement | Track callback rate (employer response within 14 days) per user. Target: >8% callback rate. Alert if user falls below 4% for 2 consecutive weeks. |
| Primary Mitigation | Enforce minimum match score of 65 before application (configurable per user). Show users their match score per application for transparency. |
| Secondary Mitigation | Weekly agent check-in: if callback rate < 5%, agent triggers profile review session with user. Resume rewrite suggested. |

Transparency Feature: Display callback rate and application quality metrics on user dashboard. Users who understand why applications succeed or fail are 3x less likely to attribute failure to the platform. Planned: A/B test showing vs. hiding match scores to quantify effect on perceived platform quality.

4.2 PR-02 — Agent Gaming / Neglect (High)

Agents are compensated based on student outcomes. Without enforcement, agents may: accept students they know are easy to place, ignore struggling students close to churn, or falsify manual review actions to appear active.

Mitigation Strategy — PR-02

- Activity audit log: Every agent action (profile edit, warning sent, application override) is logged with timestamp to Firestore. Admin can view full audit trail.

- Forced engagement: Agents must acknowledge students with <4% callback rate within 48h. Failure to acknowledge blocks new student assignments.

- Random spot checks: Admin dashboard surfaces 3 random student+agent pairs per week for spot review. No advance notice to agent.

- Student feedback loop: Students can rate agent responsiveness monthly (1–5 stars). Low-rated agents flagged for admin review.

- Assignment cap enforcement: Max 50 students per agent is hard-enforced in Firestore security rules — cannot be bypassed by agent or admin.

4.3 PR-03 — Resume / PII Data Breach (High)

Bench Sales stores highly sensitive PII: full resumes, phone numbers, home addresses, work history, and education history. A breach would cause severe reputational and regulatory damage.

Mitigation Strategy — PR-03

- Resume files stored in Firebase Storage with per-user IAM paths: users/{uid}/resumes/*. No public URLs — all access via signed URLs with 1-hour expiry.

- Firestore security rules: Users can read/write only their own documents. Agents can read (not write) their assigned students' profiles. Admins have full access (audited).

- Encryption: Firebase Storage and Firestore use AES-256 at rest by default. In transit: TLS 1.3 enforced. See DOC-07 for full encryption spec.

- No PII in logs: Cloud Functions logging strips email, phone, and resume content before writing to Cloud Logging. Structured log fields are whitelisted.

- Breach response plan: Documented in DOC-07. 72-hour notification window per GDPR. DPDP Act India: notify DPBI within 72 hours of discovery.

4.4 PR-04 through PR-06 — Supporting Product Risks

| Risk ID | Risk | Key Mitigation |
| --- | --- | --- |
| PR-04 | Stripe payment fraud / chargebacks | Stripe Radar fraud rules enabled. Subscription webhooks verified via signature. Refund policy: 7-day no-questions for first charge only. |
| PR-05 | Feature creep delaying MVP | 12-week locked MVP scope (DOC-11). Any new feature request is queued to Phase 2 backlog. Product owner has veto over scope additions. |
| PR-06 | Low user activation | Onboarding checklist with progress bar. First application fires within 24h of profile completion. Welcome email sequence (D0, D3, D7) via SendGrid. |

5. Ethical Concerns

Bench Sales's automation of job applications creates genuine ethical tensions that are not fully resolvable through technical means alone. This section examines each concern candidly and documents the company's position and response.

5.1 ET-01 — Automating Without Fully Informed Consent (High)

Users may not fully understand that their account is submitting applications to third-party ATS platforms on their behalf — with AI-generated content — using their identity. Incomplete understanding constitutes incomplete informed consent.

| Consent Element | Required Disclosure | Implementation |
| --- | --- | --- |
| AI-generated content | User is told that cover letters and tailored summaries are AI-generated, not written by them | Onboarding screen 3: explicit disclosure with example. Consent checkbox required. |
| Automated submission | User is told Bench Sales will submit applications autonomously without per-application approval | Terms of Service section 4.1. Onboarding confirmation modal before first run. |
| Identity use | User understands their name, contact info, and resume are sent to employers | Explicit in onboarding. Profile review step shows exactly what data is shared. |
| Platform ToS risk | User is informed that some platforms prohibit automated applications | ToS disclosure in onboarding. User acknowledges risk checkbox. |
| Data storage | User knows their resume and work history are stored on Bench Sales servers | Privacy Policy v1.0 linked at signup. In-app: Settings > Privacy > My Data. |

Design Principle: Consent must be informed, specific, and revocable at any time. Opt-out: Any user can pause automation instantly from the dashboard. All queued applications are cancelled. Data deletion: Users can request full account + data deletion from Settings. Deletion is executed within 30 days (GDPR right to erasure).

5.2 ET-02 — AI Generating Misleading Application Content (High)

There is a meaningful difference between AI helping a user express their genuine skills more effectively, and AI fabricating or exaggerating qualifications. The former is ethically defensible; the latter is deceptive and potentially fraudulent.

Company Position — ET-02

Bench Sales draws a clear line: AI may rephrase, reformat, and emphasise — it may not fabricate. The following constraints are enforced in all AI prompts:

// System prompt constraint — enforced in all tailoring and cover letter prompts // File: functions/src/ai/prompts/constraints.ts export const HONESTY_CONSTRAINT = ` ABSOLUTE RULES — never violate these: 1. Only use skills, experiences, and qualifications explicitly present in the resume. 2. Never invent job titles, companies, projects, certifications, or skills. 3. Never claim proficiency levels higher than those stated in the user profile. 4. Never fabricate metrics (e.g. "increased revenue by 40%") unless the user provided them. 5. If the job requires a qualification the user lacks, do NOT claim they have it. Instead, emphasise transferable skills and genuine enthusiasm. 6. If you cannot write a compelling cover letter without fabricating content, return: { "cannotApply": true, "reason": "insufficient_qualification_match" } `;

- Content disclosure: All AI-generated text includes a metadata flag (isAIGenerated: true) stored with the application record. Future feature: in-app disclosure label on submitted applications.

- User editing: Before Tier-1 application windows, users with preview mode enabled can edit AI-generated cover letters. Changes are tracked and preferred style is learned.

5.3 ET-03 — Negative Impact on Job Market Fairness (Medium)

If automation tools like Bench Sales become widespread, they create an arms race: platforms build more barriers, recruiters receive more low-quality applications, and candidates without access to automation tools are disadvantaged.

Company Position — ET-03

We acknowledge this tension openly. Our mitigations are pragmatic rather than aspirational:

- Quality over volume: The platform caps applications at 15/day, not 150/day. We actively discourage users from applying to jobs below 65% match — even though higher volume would increase revenue.

- Match quality enforcement: Applications that score below minimum threshold are blocked regardless of user preference. We are deliberately not a "spray and pray" tool.

- Candidate empowerment framing: We focus on candidates who lack time, professional networks, or job-searching skills — not on gaming the system for candidates who would succeed anyway.

- Future: If regulators require automation disclosure on applications, Bench Sales will implement it before being legally required to do so.

5.4 ET-04 — Enabling Spam Flooding of Recruiters (Critical)

If a user creates multiple accounts, or if an agent manages 50 users all applying to the same job postings, Bench Sales could flood a single recruiter with dozens of automated, AI-identical applications — degrading recruiter experience and harming real candidates.

Mitigation Strategy — ET-04

- Per-job deduplication: The deduplication engine (DOC-04, WF-001) ensures no single job posting (by canonical URL or ATS job ID) is submitted to by more than 3 Bench Sales users per 24-hour window.

- Agent cluster dedup: If an agent's 50 students would all match the same job, only the top 3 by match score are submitted. Others see "quota reached for this posting".

- Platform-level rate caps: Max 5 applications per user per company per 30 days. Prevents a single user from applying to every role at one employer.

- Recruiter abuse detection: If a company's postings generate >10 Bench Sales applications in 1 hour, that company is temporarily excluded from all queues for 48 hours.

This is the most reputationally damaging ethical failure mode. A viral recruiter post about being spammed by Bench Sales could cause immediate brand destruction — far more than a technical outage. Recruiter spam prevention must be treated as a P0 product invariant, not a nice-to-have feature.

5.5 ET-05 — Discriminatory AI Scoring Bias (Medium)

GPT-4o-mini's match scoring model may encode biases from training data — favouring candidates from certain educational institutions, companies, or geographic regions. If the scoring model systematically scores certain demographic profiles lower, it amplifies existing hiring discrimination.

Mitigation Strategy — ET-05

- Blind scoring: All match scoring prompts strip name, gender indicators, address, and graduation year from the resume before sending to OpenAI. Only skills, experience, and education type are scored.

- Score distribution audit: Monthly analysis of score distributions segmented by education tier, years of experience, and country. If any segment shows >15% systematic score gap vs. others at same qualification level, prompt engineering review is triggered.

- Human override: Agents can manually override match scores and approve/reject applications for their students. Agent overrides are logged and reviewed for pattern bias.

- OpenAI model card review: Before any model version update (GPT-4o → future version), bias evaluation is run on a synthetic dataset of 200 diverse candidate profiles.

6. Legal Risk Matrix

6.1 LR-01 — Breach of Job Platform Terms of Service (Critical)

This is the highest-probability critical legal risk. Most major job platforms explicitly prohibit automated access, scraping, and bot-driven applications. Violation can result in cease and desist letters, IP litigation, and reputational damage.

| Platform | Relevant ToS Clause | Prohibition | Legal Exposure | Our Approach |
| --- | --- | --- | --- | --- |
| LinkedIn | User Agreement §8.2 | Prohibits use of bots, scrapers, or automated tools to access LinkedIn | C&D, litigation, account termination | Optional source only. Disabled by default. User must opt-in with explicit ToS acknowledgment. |
| Indeed | Terms of Service §4 | Prohibits automated job applications and harvesting of job postings | C&D, IP ban, potential litigation | Use Indeed Publisher API (official) for job listings only. No automated Indeed applications. |
| Naukri | Terms of Use §3.2 | Prohibits automated access and data extraction | Account termination, C&D | Scraping used. High legal risk. Evaluate partnership / official API access before Tier-1 launch. |
| Dice | Terms of Service | RSS feed is permitted for job listings. Application submission ToS unclear | Low for feed ingestion | Use only RSS feed. No Dice apply automation without explicit permission. |
| Adzuna | API Terms | API access permitted with registration. Application redirect only — no direct submission | None if API used correctly | Compliant. Adzuna provides job data; application happens on employer ATS, not Adzuna. |

Legal Risk Response — LR-01

- Immediate action: Obtain legal opinion from technology law firm on ToS enforceability in India and US before Tier-1 launch.

- Platform partnership path: Approach Indeed, Naukri, and LinkedIn with a formal partnership proposal for API-level integration. Official API access eliminates ToS risk entirely.

- User liability shift: Terms of Service clearly state that users are responsible for compliance with the platforms they use. Bench Sales is a tool, not a principal.

- Insurance: Technology E&O (Errors & Omissions) insurance and cyber liability insurance obtained before commercial launch.

6.2 LR-02 — GDPR / DPDP Act India Violation (High)

Bench Sales processes sensitive personal data (resume, work history, contact details) of users who may be Indian nationals (DPDP Act 2023) or EU residents (GDPR). Non-compliance can result in fines up to 4% of global annual turnover (GDPR) or INR 250 crore (DPDP Act).

| Requirement | GDPR Article | DPDP Act Section | Bench Sales Implementation |
| --- | --- | --- | --- |
| Lawful basis for processing | Art. 6 | Sec. 4 | Consent obtained at signup. Legitimate interest for service delivery. |
| Right to access | Art. 15 | Sec. 11 | Settings > Privacy > Download My Data (JSON export, 30-day SLA). |
| Right to erasure | Art. 17 | Sec. 13 | Settings > Delete Account. Full deletion within 30 days. Backups purged within 90 days. |
| Data minimisation | Art. 5(1)(c) | Sec. 6 | Only collect fields required for automation. No demographic data unless user-provided. |
| Cross-border transfer | Art. 46 | Sec. 16 | Data processed on GCP us-central1 and asia-south1. SCCs in place for EU users. |
| Data breach notification | Art. 33 | Sec. 8(6) | 72-hour notification to supervisory authority. User notification within 7 days. |
| Data Protection Officer | Art. 37 | Sec. 10 | DPO appointed before EU market entry. DPDP compliance officer for India operations. |

6.3 LR-03 — Liability for Incorrect Application Submission (High)

If Bench Sales submits an application with incorrect information (wrong salary expectation, false work authorisation claim, wrong job title), the user may suffer real harm: offer rescission, background check failure, or reputational damage with an employer.

Mitigation Strategy — LR-03

- ToS liability clause: Bench Sales Terms of Service §6 explicitly state that users are responsible for the accuracy of their profile information. Bench Sales is not liable for AI-generated content errors where profile data was accurate.

- Structured field sourcing: Salary, work authorisation, notice period, and visa status are sourced from the user profile only — never AI-generated (see TR-03).

- Pre-submission verification hash: A hash of the application payload is stored pre-submission. If a user disputes an application content, the hash proves what was submitted.

- Application review feature: Tier-1+ users can enable a 30-minute review window for all applications. Applications in review window are held in "pending" status in Firestore.

6.4 LR-04 — CFAA / Computer Fraud Liability (US) (High)

The Computer Fraud and Abuse Act (CFAA) 18 U.S.C. § 1030 prohibits "unauthorised access" to computer systems. Automated access to job platforms that prohibit bots in their ToS may constitute unauthorised access under CFAA. The HiQ v. LinkedIn case (2022) provides some protection for public data scraping but does not cover application automation.

Mitigation Strategy — LR-04

- Limit US operations initially to platforms with explicit API access (Adzuna, Dice RSS). No automated application submission to platforms that explicitly prohibit it in ToS until legal opinion is obtained.

- Retain US technology law counsel before US market launch. CFAA risk assessment specific to application submission (not just scraping) is required.

- If CFAA risk is rated unacceptable: pivot to "assisted application" model — Bench Sales pre-fills forms but requires user to click Submit. Eliminates CFAA exposure entirely at cost of automation value.

6.5 LR-05 — AI-Generated Content Copyright Liability (Medium)

Cover letters generated by GPT-4o may inadvertently reproduce training data phrases. While copyright liability for AI-generated text is legally unsettled (2026), there is a non-trivial risk of a claim if generated content closely mirrors a copyrighted work.

Mitigation Strategy — LR-05

- All AI-generated content prompts instruct the model to write original content based on user-provided inputs — not to reproduce templates or external sources.

- Generated content is checked against a similarity index (cosine similarity > 0.85 with known templates triggers a regeneration) before submission.

- OpenAI's usage policy indemnifies customers from third-party IP claims for content generated by the API when used in accordance with their terms. This indemnification is documented and retained.

7. Architectural Tradeoffs

Every architectural decision in Bench Sales involves real tradeoffs. This section documents the key decisions, what was chosen, what was sacrificed, and under what conditions we would revisit the choice.

| Decision | Choice Made | Alternative Rejected | What We Sacrificed | Revisit Condition |
| --- | --- | --- | --- | --- |
| Backend platform | Firebase (Firestore + Auth + Functions) | Supabase + PostgreSQL + custom auth | SQL query flexibility, JOIN capability, lower cost at scale | If Firestore costs exceed $5K/month — migrate analytics to BigQuery, consider PostgreSQL for structured data |
| Automation engine | n8n (self-hosted, queue mode) | Temporal.io (cloud-native workflows) | Workflow durability, built-in retry semantics, activity history | If n8n worker crashes exceed 2% of workflow runs — evaluate Temporal migration |
| Apply executor | Playwright + Chromium (Cloud Run) | Puppeteer / CDP direct, or third-party RPA (UiPath) | UiPath managed infrastructure, lower maintenance; Puppeteer lighter weight | If Cloud Run costs exceed $4K/month — evaluate pre-warmed Puppeteer cluster on GCE |
| Mobile frontend | React Native (Expo) | Flutter / native iOS+Android | Dart ecosystem, better native performance, tighter platform integration | If React Native bridge performance causes jank on low-end Android — evaluate Flutter |
| State management | Zustand (lightweight) | Redux Toolkit (structured) | Redux DevTools, time-travel debugging, stronger TypeScript types | If app state exceeds 15 stores or complex async flows emerge — migrate to RTK |
| Job sources | Adzuna API + Indeed Publisher + Dice RSS + Naukri scrape | Direct LinkedIn API (official) | LinkedIn's 700M+ network, premium job listings, recruiter direct contact | If LinkedIn offers an official job application API — integrate immediately |
| AI provider | OpenAI GPT-4o / 4o-mini primary, Claude fallback | Single-provider (OpenAI only) | Simplified billing, one API contract, lower integration complexity | If OpenAI pricing increases >50% — evaluate Claude as primary, GPT as fallback |

8. Risk Mitigation Roadmap

The following roadmap prioritises risk mitigation work across the product development timeline. Critical risks must be mitigated before any user onboarding begins.

| Phase | Timeline | Risk IDs Addressed | Deliverable |
| --- | --- | --- | --- |
| Pre-launch (Legal) | Weeks 1–4 | LR-01, LR-02, LR-04 | Technology law firm engaged. DPDP compliance checklist signed off. ToS v1.0 drafted with liability clauses. |
| Pre-launch (Technical) | Weeks 3–8 | TR-01, TR-02, TR-04 | Anti-ban stack deployed and tested. CAPTCHA solver integrated. ATS selector health check WF-008 live. |
| Pre-launch (Product) | Weeks 6–10 | ET-01, ET-04, PR-01 | Consent flow implemented and audited. Recruiter spam prevention enforced. Callback rate dashboard live. |
| MVP Launch | Week 12 | All Critical risks | All Critical-rated risks have documented mitigations live in production. Risk register reviewed. |
| Post-launch (Month 1–3) | Ongoing | ET-02, ET-05, PR-02 | AI honesty constraints deployed. Bias audit run on first 1,000 applications. Agent oversight tooling live. |
| Tier-1 (Month 3–6) | At 100+ users | LR-03, PR-03, TR-03 | Application review window feature. E&O insurance obtained. PII audit complete. |
| Tier-2 (Month 6–12) | At 1,000+ users | ET-03, LR-02 (EU) | DPO appointed. EU SCCs executed. Public ethics statement published. |

9. Incident Response for Risk Materialisation

9.1 Platform Ban Response (TR-01 materialises)

- Immediate (0–2 hours): Disable all automation for the banned platform. Notify affected users via FCM push + email.

- Short-term (2–24 hours): Redistribute job quota to unaffected sources. Update user dashboards to show source change.

- Investigation (24–72 hours): Identify detection vector. Rotate all IPs and browser profiles. Rebuild fingerprint strategy.

- Recovery: Gradually re-enable with new profile strategy. Monitor success rate for 48h before full restore.

9.2 Data Breach Response (PR-03 materialises)

- Immediate (0–1 hour): Revoke all Firebase Auth sessions. Disable public write access to Firestore. Engage incident response team.

- Assessment (1–6 hours): Identify scope of breach — which collections, how many users, what data fields. Preserve Cloud Logging evidence.

- Notification (6–72 hours): Notify DPBI (DPDP) or supervisory authority (GDPR) within 72 hours. Notify affected users within 7 days.

- Remediation: Patch vulnerability. Force password reset for all affected accounts. Offer 12 months free identity monitoring.

9.3 Legal Challenge Response (LR-01 materialises — C&D received)

- Immediate: Suspend all automation for the challenging platform. Forward C&D to retained counsel within 2 hours of receipt.

- Legal assessment: Counsel evaluates enforceability of ToS, jurisdiction, and likelihood of injunction within 48 hours.

- Decision: If risk of injunction >50%: permanently remove platform. Explore partnership path. If <50%: continue with enhanced stealth and legal opinion documented.

- User communication: Affected users notified of change to job sources. No admission of liability in any communication.

10. Risk Review Cadence and Ownership

| Cadence | Scope | Owner | Output |
| --- | --- | --- | --- |
| Weekly (Monday) | Technical risk metrics: platform success rates, CAPTCHA failure rates, AI error rates | Engineering Lead | Slack report to #engineering-risks |
| Monthly | Full risk register review: update likelihood/impact ratings, check mitigation progress | CTO + Product Lead | Updated risk register in Notion. Escalate any rating changes to board. |
| Quarterly | Ethics review: bias audit results, consent flow audit, recruiter spam metrics | Product Lead + Legal | Ethics report published internally. External summary if material changes. |
| At each funding round | Legal risk matrix: new jurisdictions, regulatory changes, litigation landscape | Legal Counsel | Updated legal opinion. Investor disclosure if required. |
| At each major product release | New feature risk assessment: any new feature requiring new data, new automation, or new integrations | Engineering + Product | Risk assessment doc added to DOC-10 appendix before release. |

— End of Document —

BENCH SALES · DOC-10 · Risks, Tradeoffs & Ethics · v1.0 · CONFIDENTIAL