BENCH SALES

Job Application Automation Platform

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

DOCUMENT 11 · PRODUCT ROADMAP

MVP Build Plan · Phase Roadmap · KPIs · Team Structure

| Document | DOC-11 Product Roadmap |
| --- | --- |
| Version | 1.0 |
| Classification | CONFIDENTIAL — Internal Use Only |
| Date | 2026 |

Prepared by: Principal Architect · Staff Engineer · CTO Office

Table of Contents

1. Introduction

This document defines the complete product roadmap for Bench Sales v1.0 through v3.0. It covers the 12-week MVP build plan with week-by-week task breakdowns, post-MVP phase definitions, future expansion features, per-phase KPIs and success metrics, and the engineering team structure required to execute the roadmap. This document is authoritative for sprint planning, hiring decisions, investor reporting, and go-to-market sequencing.

This roadmap is calibrated for a lean founding team of 3–5 engineers executing MVP in 12 weeks. Each phase gate has explicit pass/fail criteria. No feature from a future phase is permitted to block a current phase deliverable.

1.1 Roadmap Philosophy

Bench Sales is built on a ship-fast, measure-hard, iterate-ruthlessly philosophy. The MVP is intentionally scoped to the smallest surface area that proves the core value proposition — daily automated job applications that result in real interview callbacks. Every post-MVP feature is justified by data from the MVP cohort, not assumption.

1.2 Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v0.1 | Apr 2026 | CTO Office | Initial roadmap draft — pre-seed planning |
| v0.5 | May 2026 | Principal Architect | Architecture alignment + timeline revision |
| v1.0 | Jun 2026 | CTO + Product | Final MVP roadmap with KPIs and team plan |

2. MVP Feature List

The MVP comprises 17 production-grade features across mobile app, web panels, automation engine, and backend. All features are tagged with delivery week and priority. Critical features are hard blockers for MVP launch; High features are required for production readiness but do not block initial cohort onboarding.

MVP Launch Criterion: All Critical features (F-001 through F-016) must pass QA. At least 3 real users must complete onboarding and receive automated applications before public launch is approved by CTO.

| ID | Feature | Description | Delivery | Priority |
| --- | --- | --- | --- | --- |
| F-001 | User Registration & Firebase Auth | Auth — Email/Password + Google OAuth via Firebase Auth. Profile creation wizard (name, skills, target roles, locations, salary range, experience level). Resume upload to Firebase Storage (PDF, max 5MB). | Week 1–2 | Critical |
| F-002 | Resume Parsing Pipeline | Cloud Function triggers on Storage upload. Extracts text via pdf-parse. Calls GPT-4o-mini to extract structured fields: skills[], experience[], education[], summary. Writes parsed data to users/{uid}/resume Firestore document. | Week 2–3 | Critical |
| F-003 | Job Preference Configuration | In-app form: target job titles (up to 5), preferred locations (up to 3), work mode (remote/hybrid/onsite), salary floor, blocked companies list. Stored in users/{uid}.preferences. Drives WF-004 scoring filters. | Week 2 | Critical |
| F-004 | Daily Auto-Apply Engine (n8n) | WF-001 through WF-006 operational: daily orchestrator, per-user pipeline, job fetcher (Adzuna + Dice RSS + Indeed), relevance scorer, AI tailor, apply executor. Target: 10–15 applications per active user per day. | Week 3–7 | Critical |
| F-005 | Job Source Integrations | Adzuna API (primary), Indeed Publisher API (secondary), Dice RSS feed (tertiary). Deduplication by (title+company+location) hash. Minimum 200 unique jobs/day per user cohort. | Week 3–4 | Critical |
| F-006 | AI Resume Tailoring | GPT-4o-mini: keyword injection into resume for each specific job. Generates tailored_resume field in applications collection. Token budget: ~1,200 tokens per tailoring call. | Week 4–5 | Critical |
| F-007 | AI Cover Letter Generation | GPT-4o: generates 3-paragraph personalised cover letter. Uses job description + user profile + company name. Stored in applications/{id}.coverLetter. Fallback to Claude claude-sonnet-4-6 on OpenAI failure. | Week 4–5 | Critical |
| F-008 | ATS Form Fill (Playwright) | Headless Chromium on Cloud Run. ATS selector maps for: Greenhouse, Lever, Workday, iCIMS, Taleo. Anti-ban: random delays 3–8s, user-agent rotation, one application per Cloud Run instance. Screenshot on failure. | Week 5–7 | Critical |
| F-009 | Application Dashboard (Mobile) | React Native screen: list of all applications with status badges (pending/submitted/failed/interview). Filter by date, status, company. Tap to view full application detail — job description, tailored resume, cover letter, ATS response. | Week 6–8 | Critical |
| F-010 | Push Notifications (FCM) | Daily summary: X applications submitted, Y failures. Interview callback alert (detected via email parsing WF-009). Agent warning notifications. FCM + SendGrid email dual-channel. | Week 7–8 | High |
| F-011 | Agent Dashboard (Web) | React + Vite web panel. Agent views assigned student list (up to 50). Per-student: daily application count, failure rate, last active timestamp. Manual pause/resume per student. Send in-app warning message. | Week 8–9 | High |
| F-012 | Admin Control Panel (Web) | Full admin panel: user management, agent assignment, system health metrics, n8n workflow status, Firestore quota monitor, Stripe subscription management, audit log viewer. | Week 9–10 | High |
| F-013 | Stripe Subscription & Billing | 3 tiers: Free (5 apps/day, 30-day trial), Basic $19/mo (10 apps/day), Pro $39/mo (15 apps/day + priority queue + agent support). Stripe Checkout + webhooks. Subscription status gates daily apply quota. | Week 10–11 | High |
| F-014 | Application Failure Handling | Retry with exponential backoff (3 attempts). Dead Letter Queue for permanent failures. Agent alert on >20% daily failure rate per student. Failure categorisation: CAPTCHA / selector-miss / timeout / form-validation. | Week 6–7 | Critical |
| F-015 | Onboarding Flow (Mobile) | 5-step onboarding wizard: account creation → resume upload → preference config → test application preview → payment/plan selection. Completion tracking. Incomplete onboarding reminder via FCM at 24h. | Week 8 | High |
| F-016 | Firebase Security Rules & RBAC | Firestore security rules enforcing student/agent/admin RBAC. Firebase App Check (DeviceCheck + Play Integrity). Cloud Function auth middleware. Rate limiting via Firestore token bucket. | Week 1–2 | Critical |
| F-017 | Error Monitoring & Logging | Cloud Functions structured logging → Cloud Logging. n8n execution logs → GCP Storage. Circuit breaker pattern on ATS + AI integrations. PagerDuty alert on p95 apply latency > 45s or failure rate > 25%. | Week 10–11 | High |

3. MVP Build Plan — 12-Week Schedule

The MVP is delivered in 12 calendar weeks by a founding engineering team. The schedule is structured so that the automation core (weeks 3–7) is the critical path. All client-facing work (mobile app, web panels) runs in parallel with automation development and converges for integration testing in weeks 8–11.

Critical Path: WF-001 → WF-002 → WF-003 → WF-004 → WF-005 → WF-006. Any delay to the automation pipeline directly extends the overall timeline. All other work streams must not block the automation track.

| Sprint | Work Items |
| --- | --- |
| Week 1 Foundation & Auth Team: 2 engineers | Tasks - Firebase project setup: Auth, Firestore, Storage, Functions, FCM — 3 environments (dev/staging/prod) - Firebase Auth implementation: Email/Password + Google OAuth. JWT token refresh logic. App Check configuration. - Firestore schema creation: users, resumes, jobs, applications, activityLogs, notifications, agentStudentMap, auditLogs, systemConfig collections. - Firestore Security Rules v1 — student/agent/admin RBAC. Rate limiting via token bucket. - GitHub Actions CI/CD pipeline: lint → test → deploy to Firebase staging on PR merge. - GCP project setup: Compute Engine e2-standard-4 for n8n, Cloud Run for Playwright, Pub/Sub topics. - Secret Manager: all API keys (OpenAI, Adzuna, Indeed, SendGrid, Stripe) stored as GCP secrets. Deliverable: Firebase backend live in staging. Auth working. All collections created. CI/CD pipeline green. Features: F-001 (partial), F-016 |
| Week 2 Profile & Resume Upload Team: 2 engineers | Tasks - React Native project scaffold: Expo SDK 51, TypeScript strict, Zustand state management, React Navigation v6. - User profile creation screens: PersonalInfoScreen, SkillsScreen, PreferenceConfigScreen. Validation with zod. - Resume upload screen: document picker, PDF validation (max 5MB), Firebase Storage upload with progress bar. - Cloud Function: onResumeUpload trigger → pdf-parse text extraction → store raw text in Firestore. - Job preferences form: target job titles, locations, work mode, salary floor, blocked companies. Saved to Firestore. - EAS Build configuration: development + production build profiles. Expo Go for dev testing. Deliverable: Users can register, fill profile, upload resume, and set job preferences on mobile app. Features: F-001, F-003, F-015 (partial) |
| Week 3 Resume Parsing & n8n Setup Team: 2 engineers + 1 DevOps | Tasks - n8n installation on GCP Compute Engine e2-standard-4. Redis 7 for queue mode. Nginx reverse proxy with SSL. - n8n environment variables: all API keys injected from GCP Secret Manager via startup script. - WF-001 Daily Orchestrator: Cloud Scheduler → Pub/Sub trigger → fan-out active user IDs to per-user topic. - WF-002 Per-User Pipeline Coordinator: subscription guard, quota check, sub-workflow invocation chain. - GPT-4o-mini resume parsing Cloud Function: structured JSON extraction of skills, experience, education, summary. - Resume parsing QA: test with 20 resume formats (PDF, various layouts). Target: >92% field extraction accuracy. - Pub/Sub topics: user-apply-trigger, job-fetch-complete, apply-complete, failure-dlq. Deliverable: n8n running. WF-001 and WF-002 operational in staging. Resume parsing live for new uploads. Features: F-002, F-004 (partial) |
| Week 4 Job Fetching & Scoring Team: 2 engineers | Tasks - WF-003 Job Fetcher: Adzuna API integration (primary — 100 jobs/call, paginated). Indeed Publisher API (secondary). Dice RSS feed (tertiary). All normalised to canonical JobRecord schema. - Deduplication: SHA-256 hash of (title+company+location). Redis set for seen-hashes with 7-day TTL. Writes only unique jobs to Firestore jobs collection. - WF-004 Relevance Scorer: GPT-4o-mini batch scoring (5 jobs per API call). 7-dimension score: skills match, title similarity, location match, salary band, experience level, recency, company size preference. Weighted sum → final score 0–100. - Score-based job selection: top 10–15 jobs per user per day. Score threshold: minimum 55/100. - Job fetch scheduling: 05:30 IST (00:00 UTC). Results available before 06:00 IST user apply window. - Firestore jobs collection TTL: documents auto-deleted after 14 days via scheduled cleanup function. Deliverable: Real jobs being fetched daily from 3 sources. Scoring engine selecting top 15 per user in staging. Features: F-004, F-005 |
| Week 5 AI Tailoring & Cover Letters Team: 2 engineers | Tasks - WF-005 AI Tailor: resume keyword injection pipeline. GPT-4o-mini prompt: inserts job-relevant keywords into resume summary and skills sections without fabricating experience. Output stored as tailored_resume string. - Cover letter generation: GPT-4o 3-paragraph structured prompt. Inputs: job title, company, job description (truncated to 800 tokens), user profile summary, tone: professional-warm. Output: 250–350 word cover letter. - Anthropic Claude fallback: if OpenAI API returns 429 or 503, retry with Claude claude-sonnet-4-6 using same prompt adapted for Claude API format. - Token budget management: total AI spend per user per day capped at $0.04 (GPT-4o-mini scoring $0.008 + tailoring $0.018 + GPT-4o cover letter $0.014). Usage logged to systemConfig/tokenUsage. - Cover letter QA: human review of 50 generated letters. Acceptance criteria: no hallucinated facts, correct company name, appropriate tone. - Output storage: tailored resume + cover letter stored in applications/{id} document. Deliverable: AI pipeline producing tailored resumes and cover letters for all test jobs. Cost within budget. Features: F-006, F-007 |
| Week 6 Playwright Apply Executor Team: 2 engineers | Tasks - Cloud Run service: Playwright + Chromium Docker image. 2 vCPU, 4GB RAM per instance. Max 10 concurrent instances. Cold start optimisation: pre-warm on WF-001 trigger. - ATS selector maps v1: Greenhouse (apply-button, name, email, resume-upload, cover-letter, submit), Lever (similar), Workday (iframe-based form, multi-step). - Form fill logic: field detection → type mapping → value injection → resume PDF upload → cover letter paste → submit. Screenshots on each major step. - Anti-ban strategy: random pre-click delay 3–8s, random typing speed (50–120ms/char), user-agent rotation from pool of 12, one application per Cloud Run instance. - Easy Apply path: LinkedIn-style API-based apply for jobs exposing direct apply endpoint. - Application status tracking: Firestore update on submit success/failure with ATS response metadata. - Screenshot failure capture: on selector-miss or timeout, capture full-page screenshot → Firebase Storage → failure record in DLQ. Deliverable: Playwright applying to Greenhouse and Lever forms successfully in staging. Apply success rate > 70%. Features: F-004, F-008, F-014 |
| Week 7 Failure Handling & iCIMS/Workday Team: 2 engineers | Tasks - Retry logic: exponential backoff on apply failure — immediate retry, then 15min, then 45min. Max 3 attempts. - Circuit breaker: if a specific ATS domain fails 5 consecutive times, mark as circuit-open for 6 hours. Skip all jobs on that domain during open period. - Dead Letter Queue: WF-008 processes DLQ entries — categorises failures (CAPTCHA/selector/timeout/validation), sends agent alert if student failure rate > 20%. - iCIMS selector map: complex multi-step modal form. resume upload as file + cover letter in rich text area. - Taleo selector map: legacy ATS, Java-based UI. Slower form interaction with increased delays (8–15s). - WF-007 Activity Monitor: detects users with zero application attempts in 48h. Triggers agent alert + FCM push to user. - End-to-end staging test: 5 test accounts × 5 ATS types × 3 runs. Target: >80% overall apply success rate. Deliverable: All 5 ATS types working. Failure handling pipeline live. E2E test passing at >80% success rate. Features: F-008, F-014 |
| Week 8 Mobile Dashboard & Notifications Team: 2 engineers | Tasks - Application Dashboard screen: FlatList of applications with pagination (20/page). Status badge component (Submitted/Pending/Failed/Interview). Pull-to-refresh. Filter drawer: date range, status, company search. - Application detail screen: job title, company, location, applied date, ATS used, tailored resume preview, cover letter preview, failure reason (if failed). - FCM notification integration: daily summary push (X submitted, Y failed). Interview callback alert. Agent warning message. Notification tap → deep link to relevant screen. - SendGrid transactional email: daily summary email template. Interview alert email. HTML + plain text versions. - Onboarding flow completion: 5-step wizard screens, progress indicator, skip-and-complete-later logic. - Offline handling: Zustand persisted store with MMKV. Application list cached locally. Optimistic UI for status updates with reconciliation on reconnect. - In-app notification centre: NotificationsScreen showing history of all push notifications received. Deliverable: Mobile app fully functional for student role. Notifications working. Offline mode operational. Features: F-009, F-010, F-015 |
| Week 9 Agent Dashboard (Web) Team: 2 engineers | Tasks - React + Vite web project: TypeScript strict, TanStack Query v5, Zustand, React Router v6, Tailwind CSS. - Agent login: Firebase Auth email/password. RBAC check: role === agent enforced in Cloud Function and Firestore rules. - Student list screen: table of assigned students (up to 50). Columns: name, today's applications, 7-day total, failure rate, last active, status (active/paused/warning). Real-time Firestore onSnapshot listener. - Student detail screen: full application history for one student. Timeline view. Manual pause/resume toggle (writes to users/{uid}.automationEnabled). Send warning modal → creates notification document. - Agent activity log: every agent action (pause, warning, note) logged to auditLogs collection. - Real-time alert badge: live count of students with failure rate > 20% or inactive > 48h. - Agent settings: notification preferences, timezone setting, email alert threshold configuration. Deliverable: Agent web panel live in staging. Real-time student monitoring working. Pause/resume functional. Features: F-011 |
| Week 10 Admin Panel & Stripe Team: 2 engineers | Tasks - Admin web panel: full system dashboard. System health KPIs: total active users, today's applications sent, global failure rate, AI token spend today, n8n queue depth. - User management table: all users, sortable by plan, activity, agent assignment. Search by email. Bulk actions: suspend, assign agent, change plan. - Agent management: create agent accounts, assign students (drag-drop multi-assign), view per-agent performance stats. - Stripe integration: Checkout Session creation Cloud Function. Webhook handler for payment events (checkout.session.completed, customer.subscription.updated, invoice.payment_failed). Subscription status written to users/{uid}.subscription. - Plan enforcement: Cloud Function middleware checks subscription.tier before allowing daily apply pipeline to run. Free tier: 5 apps/day. Basic: 10. Pro: 15. - Stripe customer portal link: allows users to manage their own subscription, update payment method, cancel. - Admin audit log viewer: paginated table of all admin + agent actions with timestamp, actor, target, action type. Deliverable: Admin panel functional. Stripe subscriptions end-to-end working. Plan-gated apply quotas enforced. Features: F-012, F-013 |
| Week 11 Monitoring, Polish & Load Testing Team: 2 engineers + 1 QA | Tasks - Cloud Monitoring dashboards: 4 dashboards — Apply Pipeline Health, AI Cost Tracker, n8n Worker Status, Firebase Quota Monitor. - PagerDuty alert policies: p95 apply latency > 45s, daily failure rate > 25%, n8n queue depth > 500, Firestore write rate > 80% quota. - Load test: 100 simulated users × 1 day apply cycle via k6. Assert: zero Cloud Function crashes, Firestore read/write within quota, all 100 users receive applications within 2-hour apply window. - App Store metadata: screenshots, app description, privacy policy URL, app icon (1024×1024). Apple Developer + Google Play account setup. - Play Store internal track: APK upload. TestFlight beta: 10 internal testers. Both builds from EAS Build. - Bug bash: all team members use the app for 4 hours as different roles. All P1 bugs fixed before launch. - Performance optimisation: React Native bundle analysis, Firestore query explain() review, Cold start measurement for Cloud Run. Deliverable: Load test passing. App in TestFlight + Play Store internal track. Monitoring dashboards live. Features: F-017 |
| Week 12 Beta Launch & Hardening Team: Full team | Tasks - Closed beta: 20 real users (recruited from LinkedIn/university partnerships). Agent assigned to all 20. Daily monitoring by founding team. - Real-world apply success rate measurement: target >75% (Greenhouse/Lever), >60% (Workday/iCIMS), >50% (Taleo). - Beta feedback loop: in-app feedback button → Firestore feedbackReports collection. Weekly team review session. - Selector map updates: fix any broken selectors discovered during beta. Deploy patch via GitHub Actions without full release. - Privacy policy + Terms of Service: legal review. DPDP Act compliance checklist sign-off. Data deletion flow tested. - App Store submission: Apple review (7–14 days expected). Google Play review (3–7 days expected). - Investor demo preparation: metrics deck — applications sent, success rate, user time saved, interview callbacks received. - Public launch readiness: all P0/P1 bugs resolved, Stripe live mode activated, production Firebase quotas upgraded. Deliverable: Beta live with 20 users. App Store submissions filed. Public launch criteria met. Features: All MVP features |

4. Post-MVP Phase Roadmap

Following MVP launch, Bench Sales evolves in two major phases. Phase 2 focuses on conversion, retention, and platform depth. Phase 3 focuses on B2B expansion, enterprise features, and international scale.

4.1 Phase 2 — Growth & Retention (Months 4–9)

Phase 2 Gate: Activated when MVP has >200 active users, >70% weekly retention, and positive NPS from beta cohort.

| ID | Feature | Description | Month | Priority |
| --- | --- | --- | --- | --- |
| P2-001 | LinkedIn Easy Apply Integration | Playwright-based LinkedIn apply using user-provided LinkedIn credentials (stored encrypted in Firebase). Handle LinkedIn's 2FA via SMS OTP capture. Apply to Easy Apply jobs only — no premium scraping. Rate: max 10 LinkedIn applies/day/user to avoid account flags. | M4 | Critical |
| P2-002 | Interview Callback Detection | WF-009: Gmail API OAuth — read user's inbox for reply emails from companies. NLP classifier (GPT-4o-mini) detects interview invites vs automated rejections. Creates interview_callbacks collection document. Triggers high-priority push notification + confetti UI animation in app. | M4–5 | Critical |
| P2-003 | Interview Scheduler Integration | Calendly-style in-app calendar. When interview callback is detected, suggest available slots from user's Google Calendar (read-only OAuth). One-click RSVP response generation. Sends email reply via Gmail API. | M5–6 | High |
| P2-004 | Naukri.com Integration | Playwright-based Naukri job scraping and apply for India-market users. Login with user credentials, search by preference, apply via Naukri's Quick Apply. Key for India GTM — Naukri dominates Indian job market with >70M registered users. | M4 | Critical |
| P2-005 | Application Analytics Dashboard | Enhanced analytics screen: funnel visualisation (fetched → scored → applied → responded → interview). Weekly trend charts. Company-level breakdown. Export to PDF report. Agent view: cohort-level analytics. | M5 | High |
| P2-006 | Resume Builder (In-App) | Rich text resume editor within mobile app. Templates: Modern, Classic, ATS-Optimised. Section reordering. Preview as PDF. AI-assisted bullet point rewriting via GPT-4o-mini. Replaces uploaded PDF with editable document. | M6 | High |
| P2-007 | Smart Blacklist & Rate Limiting | Per-company application frequency limiter: max 2 applications per company per 30 days. User-controlled blacklist (add companies to never-apply list). Automatic blacklist on repeated apply failures (5+ fails from same domain → auto-blacklist + agent alert). | M4 | Medium |
| P2-008 | Referral Programme | In-app referral link generation. Referrer gets 1 free month Pro on 3 successful paid referrals. Referee gets 14-day Pro trial. Tracked via Firestore referralCodes collection. Stripe coupon application on referral conversion. | M6 | Medium |
| P2-009 | Agent Bulk Operations | Agent web panel: select multiple students → bulk pause/resume/assign/message. Import student CSV (email list) for mass onboarding. Export student performance report as CSV. Useful for university partners managing 50+ students per agent. | M5 | High |
| P2-010 | WhatsApp Notification Channel | WhatsApp Business API (Meta Cloud API) for interview callback and daily summary notifications. Higher open rate than email (>90% vs ~25%). OTP verification for India users. Fallback to SMS via Twilio for unregistered WhatsApp numbers. | M7 | Medium |
| P2-011 | Job Preference ML Refinement | After 30+ days of data, train lightweight preference model on user's application history. Jobs from companies where user received callbacks weighted higher. Skills with higher callback correlation surfaced as recommended additions. Model runs as weekly Cloud Function. | M7–8 | Medium |
| P2-012 | Multi-Resume Support | Users can upload up to 3 resume variants (e.g., Frontend Dev, Full Stack, DevOps). Per-job best-fit resume selected by GPT-4o-mini based on job description. Displayed in application detail as 'Resume Version Used'. | M6 | Medium |

4.2 Phase 3 — Enterprise & Scale (Months 10–18)

Phase 3 Gate: Activated when ARR > $500K, enterprise pilot signed with at least 1 university or staffing firm, and engineering team scaled to 8+ engineers.

| ID | Feature | Description | Month | Tier |
| --- | --- | --- | --- | --- |
| P3-001 | B2B Institutional Portal | Dedicated portal for universities, bootcamps, staffing agencies. Bulk student onboarding (CSV/SFTP). Cohort management. Institution-level analytics: placement rate, time-to-offer, top companies hiring from cohort. White-label option: custom domain + branding per institution. | M10 | Enterprise |
| P3-002 | ATS API Integration Suite | Direct API integrations with Greenhouse, Lever, Workday (where APIs are available and ToS-compliant). Eliminates Playwright form fill dependency for supported ATS platforms. Reduces apply failure rate to < 5% for integrated platforms. Requires formal partnership agreements. | M11–12 | Enterprise |
| P3-003 | AI Interview Prep Module | Post-callback interview preparation. GPT-4o generates: 10 likely interview questions for the specific role + company, ideal answer frameworks, STAR story prompts from user's experience. In-app coach UI with voice-to-text answer recording + AI feedback. | M10 | Pro |
| P3-004 | Salary Negotiation Assistant | Post-offer module. Inputs: offer amount, role, company, location, user experience level. GPT-4o generates negotiation email draft, market salary data (from scraped Glassdoor/Levels.fyi), recommended counter-offer range. One-click email send via Gmail API. | M12 | Pro |
| P3-005 | International Expansion — GCC | Job sources: Bayt.com, GulfTalent, Naukrigulf. ATS selector maps for regional job portals. Right-to-left UI support for Arabic locale. UAE labour law compliance (no discriminatory filtering). Data residency in GCC region (GCP me-central1). | M12–14 | Enterprise |
| P3-006 | Outbound Recruiter Outreach | Identify recruiters at target companies via LinkedIn. Auto-send personalised connection request + InMail using LinkedIn messaging API (or scrape-based). Message personalised by GPT-4o with user skills + company fit rationale. Rate limited to 20 messages/week/user. | M13 | Pro |
| P3-007 | Advanced Analytics Platform | Real-time analytics for admins: cohort placement funnels, A/B test results on cover letter styles, ATS selector map health heatmap, AI cost breakdown per user/cohort/month. BI dashboard powered by BigQuery + Looker Studio. | M11 | Enterprise |
| P3-008 | Custom Workflow Builder | Drag-and-drop interface for enterprise admins to configure custom apply workflows: conditional logic (if engineering role → attach GitHub profile), custom questions responses library, company-specific cover letter templates. Built on top of n8n's existing node graph. | M14–15 | Enterprise |
| P3-009 | HRMS Integration | Webhook + API integrations with major HRMS platforms (SAP SuccessFactors, Workday HCM, BambooHR) for institutional clients. Auto-sync placed student records into client HR systems. Reduces post-placement admin for partner universities by 80%. | M16–18 | Enterprise |
| P3-010 | Mobile SDK for Partners | React Native SDK installable by partner apps. White-label Bench Sales automation as an embeddable module. Partner app handles auth, passes user profile + resume via SDK. Bench Sales handles apply pipeline invisibly. Revenue share model. | M16–18 | Partner |

5. KPIs & Success Metrics Per Phase

Each phase has quantified pass/fail criteria. All metrics are tracked in the admin analytics dashboard and reviewed at monthly board-level check-ins. Metric definitions are precise — no vanity metrics are included.

5.1 MVP Success Metrics (Weeks 1–12)

| Metric | Definition | Target | Measurement |
| --- | --- | --- | --- |
| Apply Success Rate (Greenhouse/Lever) | Applications submitted ÷ applications attempted on these ATS types | > 75% | WF-006 success_count / attempt_count |
| Apply Success Rate (Workday/iCIMS) | Same metric for harder ATS platforms | > 60% | WF-006 per-ATS breakdown |
| Apply Success Rate (Taleo) | Same metric for legacy ATS | > 50% | WF-006 per-ATS breakdown |
| Daily Apps Per Active User | Applications submitted per user on days they are active | 10–15 | applications collection, daily count |
| Resume Parse Accuracy | Structured fields correctly extracted from uploaded resumes | > 92% | Manual QA on 100 sample resumes |
| AI Cost Per User Per Day | Total OpenAI spend / active users / day | < $0.05 | tokenUsage Firestore document |
| End-to-End Pipeline Latency (p95) | Time from WF-001 trigger to final application submitted | < 90 min | Cloud Monitoring custom metric |
| Mobile Crash Rate | Sessions with crash / total sessions | < 0.1% | Firebase Crashlytics |
| Beta User 7-Day Retention | Beta users still active 7 days after first apply | > 70% | activityLogs analysis |
| Interview Callback Rate (Beta) | Users who receive at least 1 interview invite within 30 days | > 15% | User-reported + email parser (Phase 2) |

5.2 Phase 2 Success Metrics (Months 4–9)

| Metric | Definition | Target | Measurement |
| --- | --- | --- | --- |
| Monthly Active Users (MAU) | Unique users who had at least 1 application submitted in month | > 500 by M6, > 1,500 by M9 | Firestore applications aggregation |
| Paid Conversion Rate | Free trial users who convert to Basic or Pro plan | > 25% | Stripe dashboard |
| Monthly Churn Rate | Paid subscribers who cancel in month / total paid subscribers | < 5% | Stripe churn metric |
| Interview Detection Accuracy (P2-002) | Interview callbacks correctly identified / total callbacks | > 90% | Manual verification on 200 samples |
| LinkedIn Apply Success Rate | Applications submitted via LinkedIn Easy Apply | > 65% | WF-006 linkedin_success_count |
| Naukri Apply Success Rate | Applications submitted via Naukri Quick Apply | > 70% | WF-006 naukri_success_count |
| NPS Score | Net Promoter Score from in-app survey (Promoters 9–10 minus Detractors 0–6) | > 45 | Monthly in-app NPS survey |
| Agent Student Ratio | Average students per agent | 30–50 students/agent | agentStudentMap count |
| AI Cost Per User Per Day | Target reduction via prompt caching + mini model | < $0.035 | tokenUsage daily |
| ARR | Annualised recurring revenue | > $150K by M9 | Stripe MRR × 12 |

5.3 Phase 3 Success Metrics (Months 10–18)

| Metric | Definition | Target | Measurement |
| --- | --- | --- | --- |
| ARR | Annualised recurring revenue | > $1M by M18 | Stripe |
| Enterprise Clients | Signed B2B contracts (universities, bootcamps, staffing firms) | > 5 by M15 | CRM (HubSpot) |
| Users Under Management | Total active users across all plans and enterprise clients | > 5,000 by M18 | Firestore users count |
| Placement Rate (Beta Cohort) | Users who secured a job offer within 60 days of signup | > 30% | User-reported in profile + email verify |
| Time-to-First-Interview | Median days from signup to first interview callback | < 21 days | interview_callbacks collection |
| Platform Uptime | n8n + Cloud Run + Firebase availability | > 99.5% | Cloud Monitoring uptime check |
| ATS Coverage | Percentage of job applications successfully submitted without Playwright fallback (via direct API) | > 40% | applications.apply_method field |
| CAC (Customer Acquisition Cost) | Total sales + marketing spend / new paid customers | < $30 B2C, < $500 B2B | Finance + Stripe |
| LTV:CAC Ratio | Estimated 12-month LTV / CAC | > 5:1 | Finance model |
| International Revenue Share | Revenue from non-India markets | > 20% of total ARR | Stripe geography |

6. Team Structure & Hiring Plan

The founding engineering team is lean by design. MVP is delivered with 3 engineers plus a part-time QA contractor. Each subsequent phase adds targeted roles aligned with product complexity and revenue milestones.

6.1 MVP Team (Weeks 1–12)

| Role | Type | Responsibilities | Key Skills |
| --- | --- | --- | --- |
| CTO / Lead Engineer | Full-time Founder | Architecture decisions, n8n automation pipeline, Cloud Run Playwright, Firebase backend, CI/CD, code review | Node.js, Firebase, n8n, Playwright, GCP, TypeScript |
| Full-Stack Engineer | Full-time | React Native mobile app, React web admin/agent panels, Firebase SDK integration, Stripe integration | React Native, React, Vite, TypeScript, Firebase SDK |
| Backend / AI Engineer | Full-time | Cloud Functions, OpenAI API integration, resume parsing, scoring algorithms, Pub/Sub messaging, Firestore schema | Node.js, OpenAI API, Firestore, Pub/Sub, TypeScript |
| QA Engineer | Part-time (Contract) | Manual + automated test cases, E2E test scripts for apply pipeline, Playwright test harness, beta testing coordination | Playwright, Jest, manual QA, mobile testing |

6.2 Phase 2 Team Additions (Months 4–9)

Hiring trigger: First paid revenue received. Minimum $15K MRR before making any full-time hire beyond founding team.

| Role | Hire Month | Comp Range (INR/yr) | Responsibilities |
| --- | --- | --- | --- |
| Product Manager | M4 | 20–35 LPA | Roadmap prioritisation, user interviews, sprint planning, stakeholder comms, metrics dashboards, B2B sales support |
| Mobile Engineer (React Native) | M5 | 18–28 LPA | Feature development on mobile app: Phase 2 features, performance optimisation, App Store release management |
| Growth / Marketing Engineer | M6 | 15–25 LPA | Referral programme, SEO, in-app analytics events, email campaign automation, conversion funnel analysis |
| Customer Success / Agent Ops | M5 | 8–14 LPA | Onboards enterprise clients, manages agent assignments, resolves escalated user issues, produces cohort reports |
| Data / ML Engineer | M7 | 22–32 LPA | Preference refinement model (P2-011), BigQuery pipeline, analytics data warehouse, A/B test infrastructure |

6.3 Phase 3 Team Additions (Months 10–18)

Hiring trigger: $500K ARR milestone. All Phase 3 hires require board approval for cost control.

| Role | Hire Month | Comp Range (INR/yr) | Responsibilities |
| --- | --- | --- | --- |
| VP Engineering / Engineering Manager | M10 | 40–60 LPA | Manages engineering team, process maturity, architectural decisions, senior hiring, OKR tracking |
| Backend Engineer (Platform Scale) | M10 | 22–35 LPA | Firestore sharding, n8n horizontal scaling, Pub/Sub optimisation, cost reduction initiatives |
| DevOps / SRE Engineer | M11 | 22–32 LPA | Terraform IaC, GCP cost optimisation, incident response, SLA ownership, Kubernetes migration if needed |
| Enterprise Sales Executive | M10 | 20–30 LPA + commission | Closes B2B deals with universities, staffing firms, bootcamps. Manages pilot → paid conversion pipeline. |
| Security Engineer (Part-time) | M12 | Contract | Annual penetration test, DPDP compliance audit, VAPT reporting, incident response playbook |
| Full-Stack Engineer (Web) | M12 | 20–30 LPA | B2B institutional portal, HRMS integrations, admin panel Phase 3 features, partner portal |
| International BD Manager | M14 | 25–40 LPA | GCC market entry, Bayt/GulfTalent partnerships, regulatory compliance, regional partnerships |

6.4 Org Chart — Phase 3 (18-Month Target)

The target organisation at Month 18 is approximately 14 full-time employees, structured as follows:

- CEO/Co-founder — vision, fundraising, enterprise sales, media

- CTO/Co-founder — engineering leadership, architecture, security

- VP Engineering (reports to CTO) — team management, delivery, process

- Product Manager (reports to CEO) — roadmap, user research, sprint planning

- Engineering Team (8 engineers reporting to VP Eng) — 3 backend, 2 mobile, 1 web, 1 DevOps/SRE, 1 ML/Data

- Customer Success (2 FTEs reporting to CEO) — agent ops, enterprise onboarding

- Sales (1 Enterprise + 1 Growth, reporting to CEO)

7. Phase Gate Criteria & Go / No-Go Decisions

Each phase transition requires explicit sign-off by CTO + CEO against quantified gate criteria. If gate criteria are not met, the current phase is extended by a maximum of 4 weeks before a mandatory strategic review is triggered.

| Gate | Pass Criteria | Fail Action | Owner |
| --- | --- | --- | --- |
| MVP → Beta | All 17 MVP features QA-passed. Apply success rate > 70% in staging. Zero P0 security issues. App in TestFlight. | Extend Week 12 by up to 4 weeks. Block public launch. | CTO |
| Beta → Public Launch | 20 beta users active. Real-world apply success rate > 65%. No data breach. App Store approved. | Extend beta cohort. Fix blockers. Do not launch publicly. | CTO + CEO |
| Phase 1 → Phase 2 | > 200 MAU. > 70% 7-day retention. MRR > $5K. Beta NPS > 35. | Extend Phase 1 focus on retention, not new features. | CEO + PM |
| Phase 2 → Phase 3 | ARR > $500K. > 1 enterprise pilot signed. Team > 7 FTEs. Churn < 5%. | Delay enterprise investment. Double down on B2C growth. | CEO + Board |
| Phase 3 — M18 Checkpoint | ARR > $1M. > 5K active users. > 5 enterprise clients. Series A ready metrics. | Extend runway via MRR optimisation. Delay non-essential hires. | CEO + Board |

8. Roadmap Timeline Overview

The table below presents the 12-week MVP Gantt chart. Each bar represents one sprint week of active development. The automation pipeline (n8n, AI, Playwright) is the critical path — highlighted in red.

| Work Stream | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Foundation & Auth |  |  |  |  |  |  |  |  |  |  |  |  |
| Profile & Resume Upload |  |  |  |  |  |  |  |  |  |  |  |  |
| n8n + Resume Parsing |  |  |  |  |  |  |  |  |  |  |  |  |
| Job Fetching & Scoring |  |  |  |  |  |  |  |  |  |  |  |  |
| AI Tailoring & Cover Letters |  |  |  |  |  |  |  |  |  |  |  |  |
| Playwright Apply Executor |  |  |  |  |  |  |  |  |  |  |  |  |
| Failure Handling & ATS v2 |  |  |  |  |  |  |  |  |  |  |  |  |
| Mobile Dashboard & Notifications |  |  |  |  |  |  |  |  |  |  |  |  |
| Agent Dashboard (Web) |  |  |  |  |  |  |  |  |  |  |  |  |
| Admin Panel & Stripe |  |  |  |  |  |  |  |  |  |  |  |  |
| Monitoring & Load Testing |  |  |  |  |  |  |  |  |  |  |  |  |
| Beta Launch & Hardening |  |  |  |  |  |  |  |  |  |  |  |  |

8.1 Post-MVP Timeline Summary

| Phase | Timeline | Focus | Revenue Target |
| --- | --- | --- | --- |
| MVP | Weeks 1–12 | Core automation, mobile app, agent + admin panels, beta launch with 20 users | Pre-revenue; validate core product |
| Phase 2 | Months 4–9 | LinkedIn + Naukri integration, interview detection, analytics, referral programme, $19/$39 paid tiers | > $150K ARR by Month 9 |
| Phase 3 | Months 10–18 | B2B institutional portal, ATS API suite, AI interview prep, GCC expansion, HRMS integrations | > $1M ARR by Month 18 |

9. Roadmap Dependencies & Known Risks

The following external dependencies and execution risks directly affect roadmap delivery. Each risk has an owner, probability, and explicit mitigation. These complement the full risk register in DOC-10.

| ID | Dependency / Risk | Probability | Impact on Timeline | Mitigation |
| --- | --- | --- | --- | --- |
| RD-01 | Indeed Publisher API approval delay | Medium | +2 weeks to W4 job sources | Begin with Adzuna (pre-approved) + Dice RSS. Indeed adds volume; not critical path. |
| RD-02 | Apple App Store review rejection | Medium | +2–3 weeks to public launch | Submit early in Week 11. Use TestFlight beta as soft launch vehicle while review pending. |
| RD-03 | LinkedIn changes Easy Apply UI/ToS | High | P2-001 delayed 4–8 weeks | Implement LinkedIn as Phase 2 feature only, not MVP dependency. Monitor ToS quarterly. |
| RD-04 | OpenAI GPT-4o rate limit at scale | Medium | AI pipeline bottleneck at 100+ users | Claude fallback chain already built. GPT-4o-mini tier limit is 500K tokens/min — sufficient to ~300 simultaneous users. |
| RD-05 | Workday ATS selector map breaks | High (ongoing) | 5–10% apply failures spike | Automated selector health check (WF-010) alerts on >5% Workday failure rate. Engineer on-call to patch within 24h. |
| RD-06 | Firebase Firestore quota exhaustion at 200+ users | Medium | Apply pipeline stalls | Shard counters, batch writes, and Firestore connection pooling addressed in DOC-09. Upgrade quota tier at 150 users. |
| RD-07 | Key engineer departure | Low | +4–6 weeks per quarter | All code peer-reviewed, documented, and pushed to GitHub. Bus factor mitigation: no single engineer owns a critical path alone in Phase 2+. |
| RD-08 | University partnership sales cycle > 6 months | High (B2B norm) | Phase 3 ARR target delayed | B2C growth continues in parallel. Enterprise treated as upside, not required for Phase 3 gate. |

10. Investor & Stakeholder Summary

This section provides a single-page summary of the Bench Sales roadmap for use in investor decks, board updates, and partner briefings. It is intentionally non-technical — all technical depth is in sections 2–9.

Bench Sales automates the mechanical labor of job hunting. By Month 18, we project > 5,000 active users, > 5 enterprise institutional clients, and > $1M ARR — built on a lean team of 14 with a fully defensible AI + automation moat.

10.1 Three-Sentence Product Summary

Bench Sales applies to 10–15 perfectly matched, AI-tailored jobs every single day on behalf of a job seeker — with zero manual effort after a 10-minute setup. Agents and employers monitor student progress via real-time dashboards. The platform serves both individual job seekers (B2C, $19–$39/month) and institutional clients like universities and staffing agencies (B2B, $1,500–$8,000/month per cohort).

10.2 Funding Milestones

| Round | Target Raise | Use of Funds | Milestone to Trigger Next Round |
| --- | --- | --- | --- |
| Pre-Seed / Bootstrapped | ₹0 (founder-funded) | MVP development, first 20 beta users, App Store launch | 200 MAU + $5K MRR |
| Seed | ₹3–5 Cr | Team expansion (Phase 2 hires), GTM (ads, referral), enterprise pilot sales, infrastructure scaling | $150K ARR, >1K MAU, NPS > 45 |
| Series A | ₹20–40 Cr | International expansion (GCC), full enterprise suite, 15+ person team, ATS API partnerships | $1M ARR, >5K MAU, >5 enterprise contracts |

10.3 Competitive Moat

- Automation depth: 5 ATS selector maps (Greenhouse, Lever, Workday, iCIMS, Taleo) built and maintained in production — no competitor in India market has this coverage.

- AI cost efficiency: GPT-4o-mini + fallback chain keeps AI cost to < $0.05/user/day, enabling profitability at $19/month Basic tier.

- Institutional model: Agent-supervised automation is a category-defining differentiator for universities and bootcamps — no pure B2C job-apply tool addresses this.

- Data flywheel: Every application submitted generates training signal for preference refinement model (P2-011). Network effect grows with scale.

- 12-week build moat: Full technical documentation suite (DOC-01 through DOC-11) means any new competitor faces 3–6 months of architectural catch-up.

10.4 Roadmap at a Glance

| Milestone | Timeline | Metric | Status |
| --- | --- | --- | --- |
| MVP Launch | Week 12 (Month 3) | 20 beta users, app live, core automation running | In Progress |
| First Paid Revenue | Month 4 | $1K MRR from beta-to-paid conversions | Planned |
| LinkedIn Integration | Month 4–5 | +40% job coverage, higher apply success rate | Planned |
| $5K MRR | Month 5–6 | Seed round trigger, Phase 2 hiring begins | Planned |
| Enterprise Pilot | Month 8–10 | First university / bootcamp cohort (50+ students) | Planned |
| $150K ARR | Month 9 | Seed round close target | Planned |
| GCC Expansion | Month 12–14 | UAE + KSA job sources live, data residency in me-central1 | Planned |
| $1M ARR | Month 18 | Series A trigger metric | Planned |