BENCH SALES Job Application Automation Platform ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ DOCUMENT 16 · RISKS, TRADEOFFS & ETHICS Technical · Product · Architecture · AI · Legal · Ethical · Business · Competitive

| Document | Version | Classification | Supersedes | Date |
| --- | --- | --- | --- | --- |
| DOC-16 Risks, Tradeoffs & Ethics (v2) | 2.0 | CONFIDENTIAL — Internal Use Only | v1 DOC-10 Risks, Tradeoffs & Ethics | 2026 |

Cross-References: DOC-00 through DOC-15 (all documents)

Prepared by: Principal Architect  ·  Staff Engineer  ·  CTO Office

1. Overview & Risk Framework

1.1 Purpose & Scope

This document is the comprehensive risk, tradeoffs, and ethics register for Bench Sales v2.0. It supersedes v1 DOC-10 and is fully aligned with the complete v2 platform documentation suite (DOC-00 through DOC-15). Every risk entry cross-references the specific document and section where the corresponding design decision, mitigation architecture, or control implementation lives.

Bench Sales operates at an unusually complex intersection of risk surfaces: automated browser control against ToS-protected platforms, AI-generated content submitted in users' names, sensitive personal career data (PII), multi-role access control, and a SaaS business model with real contractual obligations to institutional clients. This document treats each dimension with the depth it deserves.

1.2 Risk Rating Methodology

| Dimension | Scale | Definition |
| --- | --- | --- |
| Likelihood | 1 — Rare | Event occurs once every 3+ years under normal operations |
| Likelihood | 2 — Unlikely | Event occurs once per year or less |
| Likelihood | 3 — Possible | Event occurs 1–3 times per year |
| Likelihood | 4 — Likely | Event occurs monthly or multiple times per quarter |
| Likelihood | 5 — Almost Certain | Event occurs weekly or with every major release |
| Impact | 1 — Negligible | No user impact; internal inconvenience only |
| Impact | 2 — Minor | < 10 users affected; recoverable in < 1 hour; no revenue impact |
| Impact | 3 — Moderate | < 100 users affected; SLA breach; < $10K revenue impact |
| Impact | 4 — Major | > 100 users affected; platform reputation damage; $10K–$100K impact |
| Impact | 5 — Catastrophic | Platform shutdown risk; regulatory action; > $100K impact; data breach |

| Score Range | Rating | Required Action | Review Frequency |
| --- | --- | --- | --- |
| 15–25 | 🔴 Critical | Immediate mitigation plan; CTO escalation; block launch if unmitigated | Weekly |
| 10–14 | 🟠 High | Mitigation in current sprint; assigned owner; tracked in risk board | Bi-weekly |
| 6–9 | 🟡 Medium | Mitigation planned; backlog tracked; acceptable residual risk | Monthly |
| 1–5 | 🟢 Low | Accept risk; document; review quarterly | Quarterly |

1.3 Master Risk Register — Full Summary

| Risk ID | Risk Name | Category | L | I | Score | Rating | Owner | Doc Ref |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TR-01 | Job platform IP ban / account block | Technical | 4 | 5 | 20 | 🔴 Critical | Engineering | DOC-04 §12, DOC-07 |
| TR-02 | CAPTCHA / bot-detection bypass failure | Technical | 4 | 4 | 16 | 🔴 Critical | Engineering | DOC-04 §12.4 |
| TR-03 | AI hallucination in form fields | Technical | 3 | 4 | 12 | 🟠 High | Engineering | DOC-04 §13, DOC-15 |
| TR-04 | ATS selector map staleness | Technical | 4 | 3 | 12 | 🟠 High | Engineering | DOC-04 §7, DOC-15 |
| TR-05 | n8n worker crash mid-apply pipeline | Technical | 3 | 3 | 9 | 🟡 Medium | Engineering | DOC-04 §11, DOC-09 |
| TR-06 | Firestore quota exhaustion at scale | Technical | 2 | 4 | 8 | 🟡 Medium | Engineering | DOC-03, DOC-09 §2 |
| TR-07 | OpenAI API outage / rate limit breach | Technical | 3 | 3 | 9 | 🟡 Medium | Engineering | DOC-04 §13.8 |
| TR-08 | Cloud Run cold start causing apply timeout | Technical | 3 | 2 | 6 | 🟡 Medium | Engineering | DOC-02 §3.2, DOC-09 |
| TR-09 | Resume PDF parsing failure (scanned/image) | Technical | 4 | 2 | 8 | 🟡 Medium | Engineering | DOC-04 §13.2 |
| TR-10 | Pub/Sub message duplication causing double-apply | Technical | 2 | 4 | 8 | 🟡 Medium | Engineering | DOC-02 §4.2, DOC-04 §2 |
| PR-01 | User trust erosion from low callback rate | Product | 4 | 4 | 16 | 🔴 Critical | Product | DOC-01 §9, DOC-04 §5 |
| PR-02 | Agent gaming / neglect of assigned students | Product | 3 | 4 | 12 | 🟠 High | Product | DOC-01 §6.5, DOC-06 |
| PR-03 | Resume / PII data breach | Product | 2 | 5 | 10 | 🟠 High | Security | DOC-07 §3, DOC-03 §5 |
| PR-04 | Stripe payment fraud / chargeback abuse | Product | 3 | 3 | 9 | 🟡 Medium | Product | DOC-14 §11 |
| PR-05 | Feature creep delaying MVP launch | Product | 4 | 3 | 12 | 🟠 High | Product | DOC-13 §7 |
| PR-06 | Low user activation / poor onboarding | Product | 3 | 3 | 9 | 🟡 Medium | Product | DOC-05 §2.1, DOC-13 |
| PR-07 | Competitor copies core automation feature set | Product | 3 | 4 | 12 | 🟠 High | Product | DOC-00 §5 |
| PR-08 | B2B institution client churns after pilot | Product | 3 | 4 | 12 | 🟠 High | Product | DOC-14 §9 |
| AT-01 | Firebase Firestore chosen over relational DB | Architecture | N/A | N/A | — | Tradeoff | Engineering | DOC-02, DOC-03 |
| AT-02 | n8n chosen over Temporal/Airflow | Architecture | N/A | N/A | — | Tradeoff | Engineering | DOC-02 §10, DOC-04 |
| AT-03 | OpenAI primary with Anthropic fallback (not self-hosted LLM) | Architecture | N/A | N/A | — | Tradeoff | Engineering | DOC-04 §13 |
| AT-04 | React Native (Expo) over Flutter or native | Architecture | N/A | N/A | — | Tradeoff | Engineering | DOC-05 §1.1 |
| AT-05 | Serverless Cloud Functions over always-on microservices | Architecture | N/A | N/A | — | Tradeoff | Engineering | DOC-02 §3.2 |
| ET-01 | Automating without fully informed user consent | Ethics | 2 | 5 | 10 | 🟠 High | Legal/Product | DOC-07 §6, DOC-05 OB |
| ET-02 | AI generating misleading application content | Ethics | 3 | 4 | 12 | 🟠 High | Engineering | DOC-04 §13 |
| ET-03 | Negative impact on job market fairness | Ethics | 3 | 3 | 9 | 🟡 Medium | Product | DOC-00 §3 |
| ET-04 | Enabling spam flooding of recruiters | Ethics | 4 | 4 | 16 | 🔴 Critical | Product | DOC-04 §12.2 |
| ET-05 | Discriminatory AI scoring bias | Ethics | 2 | 4 | 8 | 🟡 Medium | Engineering | DOC-04 §5 |
| ET-06 | Activity tracking as surveillance overreach | Ethics | 2 | 3 | 6 | 🟡 Medium | Product | DOC-01 FR-ACT, DOC-07 |
| LR-01 | Breach of job platform Terms of Service | Legal | 4 | 5 | 20 | 🔴 Critical | Legal | DOC-07 §6, DOC-04 §12 |
| LR-02 | GDPR / DPDP Act India violation | Legal | 2 | 5 | 10 | 🟠 High | Legal | DOC-07 §7, DOC-14 §12 |
| LR-03 | Liability for incorrect application submission | Legal | 3 | 4 | 12 | 🟠 High | Legal | DOC-01 §8, DOC-07 |
| LR-04 | CFAA / Computer Fraud & Abuse Act (US) | Legal | 2 | 5 | 10 | 🟠 High | Legal | DOC-07 §6 |
| LR-05 | AI-generated content copyright liability | Legal | 2 | 3 | 6 | 🟡 Medium | Legal | DOC-04 §13 |
| LR-06 | Employer discrimination claims via AI screening | Legal | 1 | 4 | 4 | 🟢 Low | Legal | DOC-04 §5 |
| BR-01 | Dependency on single AI provider (OpenAI) | Business | 3 | 4 | 12 | 🟠 High | CTO | DOC-04 §13.8 |
| BR-02 | Proxy provider service degradation (Bright Data) | Business | 3 | 3 | 9 | 🟡 Medium | Engineering | DOC-04 §12.3 |
| BR-03 | Key engineer departure during MVP build | Business | 2 | 4 | 8 | 🟡 Medium | CTO | DOC-13 §8 |
| BR-04 | Firebase pricing change at scale | Business | 2 | 3 | 6 | 🟡 Medium | CTO | DOC-09 §1, DOC-02 |

2. Technical Risks — Deep Analysis

2.1 Critical Technical Risks

| TR-01 Job Platform IP Ban / Account Block [Critical] Category: Technical · Likelihood: 4/5 · Impact: 5/5 · Score: 20 · Owner: Engineering Lead |  |
| --- | --- |
| Risk Detail | Job platforms (LinkedIn, Indeed, Naukri, Glassdoor) actively detect automation via: request velocity from a single IP, identical User-Agent strings, missing browser fingerprint entropy, linear scroll patterns, form submission timing too consistent, and missing human behavioral signals (mouse movement, focus/blur events). LinkedIn has banned multiple commercial automation tools. Indeed blocks IPs within hours of pattern detection. A platform ban eliminates that job source entirely for all users routing through the same IP. |
| Mitigations | (1) Residential proxy rotation via Bright Data — rotate IP per user session, never reuse same IP within 24hr for same platform. (2) Browser fingerprint randomisation: canvas fingerprint, WebGL renderer, screen resolution, timezone, font list randomised per session using Playwright stealth plugin. (3) Platform-specific rate caps: max 3 applications per user per platform per day; LinkedIn capped at 2/day. (4) Cookie jar persistence: maintain authenticated session cookies in Firebase Storage per user per platform — appear as returning user. (5) Human-like timing: Gaussian keystroke delays (mean 120ms, std 40ms); random micro-pauses; natural scroll paths. (6) Platform health monitoring: WF-008 checks apply success rate per platform hourly; if < 70%, pause source and alert engineering. (7) Fallback: if one platform banned, redistribute quota to remaining sources; user notified transparently. |
| Document References | DOC-04 §12 (Anti-Ban), DOC-04 §7.3 (Playwright), DOC-02 §3.4 (Proxy), DOC-07 §6 (Legal), DOC-14 §5 (Incident Response), DOC-15 §8 (ATS Testing) |

| TR-02 CAPTCHA / Bot-Detection Bypass Failure [Critical] Category: Technical · Likelihood: 4/5 · Impact: 4/5 · Score: 16 · Owner: Engineering Lead |  |
| --- | --- |
| Risk Detail | Modern CAPTCHA systems (reCAPTCHA v3, hCaptcha, Cloudflare Turnstile) use behavioural scoring not image challenges. A score below threshold causes hard blocks or shadow-banning — submissions appear to succeed but are silently dropped by the ATS without the applicant knowing. Shadow-banning is particularly dangerous because it is invisible: users and agents see "Applied" status while no application was received by the employer. |
| Mitigations | (1) CAPTCHA solver integrations: 2Captcha for reCAPTCHA v2 image challenges ($0.001/solve), CapSolver for hCaptcha. (2) reCAPTCHA v3 score improvement: 30-second session warmup before applying, natural scroll behavior, cookie history preservation, avoid headless browser signals (navigator.webdriver = false). (3) Shadow-ban detection: after submission, verify application appears in ATS "Applied Jobs" or confirmation email within 10 minutes; if not confirmed, flag as shadow_banned and retry via different IP. (4) CAPTCHA failure rate monitoring: if rate > 20% for a user on a platform in any 24hr window, pause that user+platform combo and queue for agent manual review. (5) Cost budget: CAPTCHA solving costs capped at $0.05/user/day; if exceeded, platform pauses CAPTCHA-requiring applications. |
| Document References | DOC-04 §12.4 (CAPTCHA), DOC-04 §7.3 (Playwright Executor), DOC-15 §8 (ATS Tests), DOC-14 §5.4 (SEV-2 Playbook) |

2.2 High Technical Risks

| TR-03 AI Hallucination in Form Fields [High] Category: Technical · Likelihood: 3/5 · Impact: 4/5 · Score: 12 · Owner: Engineering Lead |  |
| --- | --- |
| Risk Detail | GPT-4o and GPT-4o-mini may generate plausible-sounding but factually incorrect content — particularly for structured fields: expected salary, notice period, work authorisation status, years of experience, and references. An incorrect "Yes, I am authorised to work" checkbox or a fabricated reference contact damages user credibility with employers and creates legal liability for misrepresentation. |
| Mitigations | (1) Structured field isolation: salary, notice period, work authorisation, and boolean fields are sourced exclusively from users/{uid} Firestore document — never AI-generated. AI touches only free-text fields (cover letter, "describe yourself", "why this role"). (2) JSON-mode output: all AI responses use OpenAI JSON mode with strict Zod schema validation; any field failing schema triggers automatic retry. (3) Confidence thresholding: if AI response contains hedging language ("approximately", "around", "I think") in a critical field, that field is cleared and application pauses for agent review. (4) Pre-submission audit: all AI-generated content stored in applications/{id}.aiGeneratedFields sub-collection with prompt version and model used. (5) Eval suite: nightly GPT-4o judge evaluates 10% of cover letters for factual accuracy, relevance, and quality; score < 7/10 triggers prompt review. |
| Document References | DOC-04 §13 (AI Integration), DOC-04 §13.6 (Prompt Versioning), DOC-15 §9 (AI Quality Testing), DOC-03 §2.4 (Application Schema) |

| TR-04 ATS Selector Map Staleness [High] Category: Technical · Likelihood: 4/5 · Impact: 3/5 · Score: 12 · Owner: Engineering Lead |  |
| --- | --- |
| Risk Detail | Greenhouse, Workday, Lever, iCIMS, and Taleo regularly update their frontend without versioned APIs. A single CSS selector change silently breaks the Playwright apply executor — the form appears filled but the wrong fields are targeted. This is insidious because the n8n workflow returns success (no JavaScript error) while the actual application is malformed or incomplete. Affects all users attempting to apply to companies using that ATS version. |
| Mitigations | (1) Selector health checks: WF-008 runs synthetic apply against sandbox job on each ATS every 24 hours using dedicated test accounts; if selector hit-rate < 95%, PagerDuty alert fires within 5 minutes. (2) Selector versioning: maps stored as versioned JSON configs in Firebase Storage (ats-selectors/greenhouse/v14.json); rollback to previous version is a one-command operation in CI. (3) Visual regression: Playwright screenshots every form interaction; diffs > 15% between nightly runs trigger manual review alert. (4) Fallback: if ATS selector fails after 2 retries, application status set to ats_error; job skipped; agent alerted; user count unaffected against daily limit. (5) Community updates: admin panel (DOC-06) allows agents to flag broken forms and propose selector fixes. |
| Document References | DOC-04 §7 (Apply Executor), DOC-04 §10 (ATS Selector Maps), DOC-15 §7 (ATS Selector Tests), DOC-08 §2 (CI/CD) |

2.3 Medium Technical Risks — Summary

| Risk ID | Risk | Core Mitigation | Monitoring Signal | Doc Ref |
| --- | --- | --- | --- | --- |
| TR-05 | n8n worker crash mid-pipeline | Idempotency keys on all apply jobs; crashed jobs re-queue from last Redis checkpoint (DOC-04 §11.3); max 3 retries per job | GCP Monitoring: worker restart rate alert > 2/hour | DOC-04 §11, DOC-09 §3 |
| TR-06 | Firestore quota exhaustion | Shard counters for stats (DOC-09 §2.2); BigQuery for analytics at Tier-2; client-side Zustand caching; alert at 80% quota | Firebase console quota dashboard; Cloud Monitoring alert | DOC-03, DOC-09 §2 |
| TR-07 | OpenAI API outage | Anthropic Claude fallback (DOC-04 §13.8); cached template cover letters survive 48hr outage; circuit breaker prevents thundering herd | OpenAI status page webhook → Slack; API latency P95 alert | DOC-04 §13.8, DOC-02 §8 |
| TR-08 | Cloud Run cold start timeout | min-instances=2 on Apply Executor and AI Proxy at all tiers; startup-cpu-boost enabled; 300s timeout on executor | Cloud Run P95 latency dashboard; cold start rate metric | DOC-02 §3.2, DOC-08 §3 |
| TR-09 | Resume PDF parse failure (scanned/image) | OCR fallback via Google Cloud Vision API for image-only PDFs; if confidence < 60%, manual entry prompt shown to student; blocked from auto-apply until resume parseable | Parse failure rate per user; alert if > 30% of new uploads fail | DOC-04 §13.2, DOC-05 OB-02 |
| TR-10 | Pub/Sub message duplication | Idempotency: WF-002 checks applications/{userId}/{date} before processing; if run already exists for today, skip with log entry | Dedup skip rate metric in n8n dashboard; alert if > 5% messages duplicated | DOC-02 §4.2, DOC-04 §2.3 |

3. Product Risks — Deep Analysis

3.1 Critical Product Risk

| PR-01 User Trust Erosion from Low Callback Rate [Critical] Category: Product · Likelihood: 4/5 · Impact: 4/5 · Score: 16 · Owner: Product Lead |  |
| --- | --- |
| Risk Detail | If Bench Sales consistently applies to mismatched jobs — resulting in no callbacks — users will churn and attribute failure to the platform even when the job market is the root cause. This is the single largest product survival risk. Users cannot distinguish "right job, bad market" from "wrong job, bad platform" — both result in churned subscriptions and negative word-of-mouth. A bad reputation in a small, word-of-mouth-driven student/bootcamp market is very hard to recover from. |
| Mitigations | (1) Enforce minimum match score of 65 (configurable per user) before any application is submitted — documented in DOC-04 §5.3. (2) Transparent match scores: display per-application match score and top 3 match reasons in STU-03 (Application Detail) — DOC-05 §2.2. (3) Callback rate tracking: Cloud Function tracks employer response within 14 days per user; alert agent if user falls below 4% for 2 consecutive weeks. (4) Agent-led profile review: if callback rate < 5% for 14 days, agent triggers mandatory profile review session — DOC-06 §3. (5) Outcome framing: dashboard messaging explicitly frames outcomes in market context ("Your 12% callback rate is 3x the national average of 4%"), attributing success correctly. (6) Weekly insights: AI-generated insight card explaining which application types are performing best for this user specifically. |
| Document References | DOC-01 §9 (KPIs, callback rate target > 8%), DOC-04 §5 (Relevance Scorer), DOC-05 STU-01/STU-07 (Dashboard/Analytics), DOC-06 §3 (Agent Console), DOC-14 §13 (Business KPIs) |

3.2 High Product Risks

| PR-02 Agent Gaming / Neglect of Assigned Students [High] Category: Product · Likelihood: 3/5 · Impact: 4/5 · Score: 12 · Owner: Product Lead |  |
| --- | --- |
| Risk Detail | Agents are evaluated on student outcome metrics. Without enforcement, agents may: selectively accept only students already likely to succeed (cherry-picking), ignore struggling students whose callback rate is low, falsify manual review actions to appear active in audit logs, or accept more students than capacity allows hoping problems resolve themselves. In institutional (B2B) contracts, agent negligence directly damages the university/bootcamp relationship. |
| Mitigations | (1) Full activity audit log: every agent action (profile edit, warning sent, application override, flag to admin) logged with timestamp and before/after values in auditLogs collection — DOC-03 §2.8. (2) Forced engagement protocol: agents must acknowledge students with < 4% callback rate within 48hr; failure to acknowledge blocks new student assignments — enforced via Cloud Function before assignment creation. (3) Random spot-checks: admin dashboard (DOC-06 §5) surfaces 3 random student+agent pairs weekly for admin review; no advance notice to agent. (4) Student feedback: students rate agent responsiveness monthly (1–5 stars) via in-app survey; low-rated agents flagged for admin review. (5) Assignment cap: max 50 students per agent is hard-enforced in Firestore security rules and Cloud Function — cannot be bypassed. (6) Agent performance dashboard (DOC-06 §5.3): admin sees avg response time, student callback rates, and engagement scores per agent. |
| Document References | DOC-01 §6.5 (Agent FRs), DOC-03 §2.8 (Audit Logs), DOC-06 §3–5 (Agent Console), DOC-07 §4 (Audit Architecture), DOC-14 §4.4 (Agent Ops) |

| PR-07 Competitor Copies Core Automation Feature Set [High] Category: Product · Likelihood: 3/5 · Impact: 4/5 · Score: 12 · Owner: Product Lead |  |
| --- | --- |
| Risk Detail | LazyApply, Simplify Jobs, and emerging AI-native tools operate in adjacent spaces. A well-funded competitor could replicate the auto-apply + AI tailoring combination within 6–12 months. The agent oversight + activity tracking module is the hardest to copy (requires institutional sales relationships) but the core automation is replicable. First-mover advantage window is approximately 18 months. |
| Mitigations | (1) Speed: ship Phase 2 features (LinkedIn browser ext, ATS scorer, interview prep) before competitors can validate the market and build. (2) Network effects: B2B institutional contracts (universities, bootcamps) create deep switching costs — prioritise institutional sales from Month 4. (3) Data moat: application outcome data (which jobs get responses, which cover letters succeed) compounds into a proprietary training dataset. (4) Agent relationship moat: the agent oversight module requires trust relationships with career services teams that cannot be replicated quickly. (5) Patent: file provisional patent on activity-tracking-gated automation — the dormancy/pause/resume engine is a specific novel system. |
| Document References | DOC-00 §5 (Market Positioning), DOC-13 §5 (Post-MVP Roadmap), DOC-01 §5.2 (Future Features) |

| PR-08 B2B Institution Client Churns After Pilot [High] Category: Product · Likelihood: 3/5 · Impact: 4/5 · Score: 12 · Owner: Product Lead |  |
| --- | --- |
| Risk Detail | Institutional clients (universities, bootcamps) sign pilot contracts (typically 1 semester = 4 months) with an expectation of measurable placement outcomes. If placement rates do not reach the promised benchmark during pilot, the institution will not renew and will actively warn peer institutions. A single high-profile failed pilot at a visible university can damage the entire B2B sales pipeline. |
| Mitigations | (1) Conservative pilot commitments: only commit to "≥ 10% interview rate within 90 days" — not placement rate, which is outside platform control. (2) Pilot success manager: assign dedicated success manager (agent or CTO for pilot clients) with weekly check-ins. (3) Early warning system: if cohort average callback rate < 3% after 3 weeks, immediately initiate profile review sprint with agent team. (4) Outcome transparency: weekly automated report to institution showing: applications sent, response rates, interviews scheduled, placements — DOC-14 §14.3. (5) Pilot contract structure: include month 2 satisfaction clause; if metrics below agreed floor at Day 60, both parties can exit without penalty. |
| Document References | DOC-14 §9 (SLA & Uptime), DOC-14 §8.3 (Cohort Onboarding), DOC-06 §5 (Admin Analytics), DOC-13 §5.2 (Phase 3) |

3.3 Medium Product Risks — Summary

| Risk ID | Risk | Core Mitigation | Doc Reference |
| --- | --- | --- | --- |
| PR-03 | Resume / PII data breach | Firebase Storage private bucket, signed URLs (1hr expiry), AES-256 at rest, no PII in logs, 72hr breach notification SOP (DOC-07 §3 + DOC-14 §12.3) | DOC-07 §3, DOC-14 §12 |
| PR-04 | Stripe payment fraud / chargebacks | Stripe Radar fraud rules; SCA enforcement for EU payments; 7-day no-questions first-charge refund; subscription webhook signature verification | DOC-14 §11 |
| PR-05 | Feature creep delaying MVP | 12-week locked MVP scope (DOC-13); CTO veto on any scope addition; all requests queued to Phase 2 backlog; weekly scope review in stand-up | DOC-13 §7.1 |
| PR-06 | Low user activation / poor onboarding | Onboarding wizard completion tracking (OB-01→OB-05); first application triggered within 24hr of profile completion; D0/D3/D7 welcome email sequence via SendGrid | DOC-05 §2.1, DOC-13 §4.2 |

4. Architecture Tradeoffs — Decision Log

Every major architectural decision has tradeoffs that the team accepted knowingly. This section documents what was chosen, what was rejected, the rationale, and the residual risks accepted. This is the authoritative record for future architecture reviews.

4.1 AT-01 — Firebase Firestore vs. PostgreSQL

| Attribute | Detail |
| --- | --- |
| Decision | Chose Cloud Firestore (NoSQL document DB) as the primary database |
| Rejected | PostgreSQL via Supabase or Cloud SQL; MongoDB Atlas |
| Primary Reasons | Real-time listeners for live dashboards without polling; automatic horizontal scaling; Firebase security rules replace custom auth middleware; no infrastructure management; seamless integration with Firebase Auth custom claims; serverless-compatible |
| Accepted Tradeoffs | No JOINs — requires denormalization (agentId embedded in application docs); no ACID transactions across collections without careful batching; complex queries require composite indexes (200 index limit per DOC-09 §2.4); aggregations require Cloud Functions (no GROUP BY); 1 write/sec per document hotspot risk (mitigated by shard counters per DOC-09 §2.2) |
| Residual Risk | At Tier-3 (10,000 users), complex analytics queries may require BigQuery migration for performance — planned for Phase 3 (DOC-13 §5.2). Composite index budget (200 max) requires active management. |
| Reversibility | Medium — Firestore data can be exported and migrated to PostgreSQL if needed, but would require rewriting all security rules, Cloud Functions, and real-time listener logic. Estimated effort: 8–12 weeks. |

4.2 AT-02 — n8n vs. Temporal / Apache Airflow

| Attribute | Detail |
| --- | --- |
| Decision | Chose n8n (self-hosted, queue mode) as the automation orchestration engine |
| Rejected | Temporal.io (workflow orchestration), Apache Airflow (batch orchestration), custom Node.js job queue (BullMQ only) |
| Primary Reasons | Visual workflow builder enables rapid iteration without full code deploys; webhook-native for Firestore integration; queue mode supports horizontal scaling; open-source with self-hosted control; lower ops overhead than Temporal for MVP scale |
| Accepted Tradeoffs | n8n is less battle-tested at 10K+ concurrent workflow executions than Temporal; workflow logic partially lives in JSON configs (not pure TypeScript); debugging complex n8n workflows is harder than code-only solutions; n8n versioning and rollback is less mature than code-based workflow engines |
| Residual Risk | At Tier-3 scale, n8n may require replacement with Temporal for stronger reliability guarantees. Migration path documented: all n8n workflows have equivalent TypeScript pseudocode in DOC-04, enabling Temporal migration in 6–8 weeks if required. |
| Reversibility | Medium — n8n workflows can be rewritten as Temporal workflows in ~6 weeks. The Apply Executor and AI Proxy microservices (Cloud Run) are n8n-independent and remain unchanged. |

4.3 AT-03 — OpenAI API vs. Self-Hosted LLM

| Attribute | Detail |
| --- | --- |
| Decision | Chose OpenAI GPT-4o-mini (scoring/tailoring) + GPT-4o (cover letter) as primary AI, Anthropic Claude as fallback |
| Rejected | Self-hosted open-source LLMs (Llama 3, Mistral via Ollama or vLLM), single-provider OpenAI only |
| Primary Reasons | GPT-4o-mini offers best cost/quality ratio for volume tasks ($0.15/1M input tokens); no GPU infrastructure management; multi-provider reduces single-point-of-failure; OpenAI JSON mode enables reliable structured output; time-to-value vs. fine-tuning self-hosted model |
| Accepted Tradeoffs | Vendor dependency on OpenAI pricing and availability; data sent to third-party (covered in privacy policy and user consent); per-token cost at scale vs. fixed GPU server cost; OpenAI ToS limits certain use cases; quality depends on prompt engineering not model fine-tuning |
| Cost vs. Self-Hosted | At 10,000 users: ~$800–1,200/month AI API cost (DOC-09 §4). Self-hosted GPU server (A100): ~$2,000/month + DevOps overhead. Break-even at ~15,000+ users. Self-hosted becomes viable at Tier-3 for cover letter generation. |
| Residual Risk | OpenAI pricing increases or ToS changes could significantly impact unit economics. Mitigated by: Anthropic fallback; prompt caching; Batch API (50% discount for non-urgent calls); multi-model strategy at Phase 3. |

4.4 AT-04 — React Native (Expo) vs. Flutter vs. Native

| Attribute | Detail |
| --- | --- |
| Decision | Chose React Native with Expo SDK 52 managed workflow |
| Rejected | Flutter (Google), Native iOS (Swift) + Android (Kotlin) separate codebases |
| Primary Reasons | Single codebase for iOS + Android; Expo OTA updates avoid App Store re-review for JS-only changes; larger hiring pool (React engineers vs. Flutter); Firebase JS SDK v11 is first-class on React Native; NativeWind for styling consistency with web admin panel (both use Tailwind) |
| Accepted Tradeoffs | Performance ceiling lower than native for graphics-heavy screens (not applicable to Bench Sales); Expo managed workflow has limitations (custom native modules require ejecting); React Native bridge has occasional stability issues on older Android versions; App Store review occasionally rejects Expo apps for policy violations requiring native-level fixes |
| Residual Risk | If Expo deprecates or significantly changes managed workflow, migration requires ejecting to bare workflow. Low probability but estimated effort: 3–4 weeks. Monitored quarterly. |

4.5 AT-05 — Serverless Cloud Functions vs. Always-On Microservices

| Attribute | Detail |
| --- | --- |
| Decision | Chose Firebase Cloud Functions (serverless) for all backend logic except Apply Executor and AI Proxy (Cloud Run) |
| Rejected | Always-on Node.js Express microservices on GKE or GCE for all backend logic |
| Primary Reasons | Zero infrastructure management; automatic scaling to 0 (cost savings at low traffic); native integration with Firebase Auth, Firestore triggers, and Storage events; per-invocation billing matches variable traffic patterns; deployment via GitHub Actions without cluster management |
| Accepted Tradeoffs | Cold start latency (mitigated by min-instances=1 on hot paths per DOC-02 §3.2); 60s default timeout (extended to 540s for resume parsing); memory limit 8GB (sufficient for current use cases); cannot maintain in-process state between invocations; debugging cold starts requires Stackdriver expertise |
| Residual Risk | Apply Executor requires Cloud Run (not Functions) due to Chromium binary size and stateful browser session requirements — already addressed in architecture. Functions cost may exceed always-on at very high steady-state traffic (>1,000 req/min sustained) — monitoring in place. |

5. Ethics Framework & Concerns

Bench Sales operates at an ethically complex intersection: automating actions in users' names, submitting AI-generated content to employers, and operating at scale on platforms that have not consented to automated access. This section documents the company's ethical positions, not as marketing language, but as operational commitments with enforcement mechanisms.

5.1 ET-01 — Automation Without Fully Informed User Consent

Ethical Principle Users must understand exactly what is being done in their name, by whom, using what content, on which platforms. Insufficient disclosure is not a grey area — it is a product integrity failure.

| Consent Requirement | What Must Be Disclosed | Where Implemented | Status |
| --- | --- | --- | --- |
| AI-generated content | Cover letters and resume summaries are AI-generated, not written by the user; user has not reviewed each piece of content before submission | OB-03 onboarding screen (DOC-05); explicit checkbox required | Required in v1.0 |
| Autonomous submission | Platform will submit applications without per-application user approval once enabled | Onboarding confirmation modal before first automation run; app ToS §4.1 | Required in v1.0 |
| Identity use | User's name, contact info, and resume will be transmitted to third-party employers | Profile review step in OB-01; privacy policy link | Required in v1.0 |
| Platform ToS risk | Some job platforms prohibit automated applications; user's account on those platforms could be suspended | Risk acknowledgment checkbox in onboarding; separate modal before LinkedIn integration if enabled | Required before LinkedIn integration |
| Data retention | Resume and application data retained for 2 years after account deletion unless GDPR/DPDP deletion requested | Privacy policy; DELETE account flow shows retention period | Required in v1.0 |
| Agent data access | If user is enrolled in an institutional program, an assigned agent can view their profile, applications, and activity history | Onboarding step OB-05: assigned agent name shown; opt-out available for non-institutional users | Required in v1.0 |

5.2 ET-02 — AI Generating Misleading Application Content

The core ethical risk of AI-assisted applications is the possibility of the system presenting users as more qualified than they are — either through hallucination (fabricated experience) or through aggressive keyword injection that misrepresents skill proficiency levels.

| Concern | Platform Position | Technical Enforcement |
| --- | --- | --- |
| Fabricated experience | We never add experience the user does not have. AI may rephrase existing experience more compellingly, but may not invent jobs, companies, or achievements. | Prompt constraint in tailoring prompt (DOC-04 §13.4): "You may reorder and rephrase existing experience. You may NOT add experience that is not in the source resume." JSON schema validation on output. |
| Skill level misrepresentation | AI may not claim expert-level proficiency for skills the user listed at beginner level. | Skill proficiency levels stored in resume parse (beginner/intermediate/expert); tailoring prompt receives proficiency context and is constrained to it. |
| False credentials | Education, certifications, and professional licenses are never modified. | These fields are excluded from the AI tailoring prompt entirely — passed through verbatim from Firestore. |
| Inflated claims in cover letters | AI generates persuasive cover letters but must use only verifiable claims from the resume. | Cover letter prompt (DOC-04 §13.5) explicitly states: "All claims must be supported by the resume provided. Do not exaggerate proficiency, responsibilities, or impact." |

5.3 ET-04 — Enabling Recruiter Spam Flooding (Critical)

Platform Commitment Bench Sales will not become a tool that floods recruiters' inboxes with irrelevant applications. The platform has an ethical and commercial obligation to ensure application quality — because spam flooding damages employer trust in job seekers using the platform, and creates recruiting industry opposition that threatens our legal standing.

| Control | Mechanism | Enforcement Layer |
| --- | --- | --- |
| Daily application limit | Hard cap: 15 applications per user per day; configurable by admin but never > 20; Free tier capped at 5/day | Firestore counter + Cloud Function validation before every application creation (DOC-03 §2.4) |
| Quality threshold | Only jobs with match score ≥ 60 are eligible for application; below-threshold jobs shown to user but not auto-applied | WF-004 Relevance Scorer enforces threshold before passing jobs to WF-005 (DOC-04 §5.3) |
| Company deduplication | Same company blocked for 90 days after any application; same job blocked permanently if already applied | Dedup check in Cloud Function before every application creation (DOC-01 FR-AUTO-04) |
| Geographic relevance | Only apply to jobs in user's specified locations or remote-tagged roles; never apply to unrelated geographies | Job preference filter applied in WF-003 (DOC-04 §4.2) before scoring |
| Cover letter quality floor | Cover letters scoring < 6/10 on GPT-4o quality eval are regenerated (max 2 attempts) before being sent | AI quality eval integrated in WF-005 (DOC-04 §13.6); low-quality letters trigger template fallback |

5.4 ET-03 — Impact on Job Market Fairness

A reasonable concern: does Bench Sales create an unfair advantage for users who can afford it, disadvantaging those who cannot? Does it devalue the meaning of a job application by flooding employers with AI-generated content?

| Concern | Our Position | Mitigation |
| --- | --- | --- |
| Wealth advantage | Paid subscriptions give richer users more application velocity | Free tier (5/day) available permanently; institutional contracts give subsidised access to students via universities and bootcamps at no individual cost |
| Application inflation | More applications in market means recruiters spend more time filtering | Quality controls (match threshold, cover letter quality eval, dedup) ensure Bench Sales applications are higher quality than average manual applications — net positive for employer signal/noise ratio |
| Devaluing applications | AI-generated content homogenises applications, making them harder for employers to distinguish | Each cover letter is uniquely generated per job + per user; personalisation signals are preserved; generic-sounding outputs trigger regeneration |
| Human connection loss | Auto-application removes the intentional act of applying | Platform encourages users to manually add notes and flag roles they care most about; "featured application" designation for manually approved submissions |

5.5 ET-05 — Discriminatory AI Scoring Bias

AI relevance scoring (WF-004) may encode biases from training data: favouring resumes that match culturally dominant writing styles, penalising non-Western educational institutions, or deprioritising certain demographic linguistic patterns. If the scoring model systematically disadvantages any protected class, Bench Sales amplifies that discrimination at scale.

| Bias Type | Detection Method | Mitigation |
| --- | --- | --- |
| Educational institution bias | Quarterly audit: compare average match scores for graduates of Tier-1 vs Tier-2 vs international universities with equivalent skill profiles | Scoring prompt explicitly instructed to weight skills and experience, not institution prestige; institution name excluded from scoring context |
| Name/gender bias | Names are excluded from the scoring prompt entirely; only skills, experience, and JD are passed | Prompt engineering: resume passed as anonymised JSON — name and contact fields stripped before scoring call (DOC-04 §13.3) |
| Writing style bias | Compare callback rates across users whose cover letters have different linguistic diversity scores | Cover letter generation uses user's own summary as style context; output evaluated for naturalness not conformity to single style |
| Skills-terminology bias | Non-Western technology naming conventions (e.g., "J2EE" vs "Java Enterprise Edition") may be scored differently | Synonym expansion: AI normalises technology terminology before scoring; maintains equivalence dictionary in system config |

5.6 ET-06 — Activity Tracking as Surveillance Overreach

The 5-minute/week activity requirement and session tracking system could be perceived as invasive surveillance — particularly in institutional contexts where students may feel monitored against their will. The system must be transparent, minimal, and proportionate.

| Principle | Implementation |
| --- | --- |
| Transparency | Students see their own activity data in real-time on their dashboard (STU-01); session minutes displayed with clear explanation of why it matters (DOC-05 §2.2) |
| Proportionality | Only track: session start time, session end time, session duration. Never track: screen content viewed, scroll position, specific buttons clicked, or device location |
| Control | Students can disable automation at any time, immediately pausing all tracking implications; opt-out does not delete historical session data but stops new tracking (DOC-01 FR-ACT-07) |
| Institutional consent | For bootcamp/university deployments, institutional contract explicitly states activity monitoring scope; students presented with institutional consent during onboarding (OB-05) |
| Data minimisation | Session data retained for 90 days only; auto-deleted via Firestore TTL policy on activitySessions collection (DOC-03 §4.4) |

6. Legal Risk Analysis

6.1 LR-01 — Breach of Job Platform Terms of Service (Critical)

CRITICAL LEGAL RISK This is the highest legal risk facing Bench Sales. LinkedIn, Indeed, Glassdoor, and Naukri all have Terms of Service that explicitly prohibit automated access, scraping, and application submission. Violation is not a technical infringement — it is a contractual breach that can result in: immediate account termination, IP blocks, formal cease-and-desist letters, civil litigation (LinkedIn v. hiQ), and — in extreme cases — CFAA criminal referral.

| Platform | ToS Provision | Enforcement History | Bench Sales Approach | Risk Level |
| --- | --- | --- | --- | --- |
| LinkedIn | Section 8.2: "Do not use bots or other automated methods to access the Services, add or download contacts, send or redirect messages." | LinkedIn v. hiQ (2022): LinkedIn won initial injunction. Multiple automation tools shut down including PhantomBuster, Dux-Soup (restricted). Active legal team. | DO NOT scrape or automate LinkedIn without official API partnership. LinkedIn Jobs Integration: browser extension approach only (user's own session, not headless). Default Tier-0 does not include LinkedIn. | 🔴 Critical — Do Not Automate Without Legal Partnership |
| Indeed | Section 5: "You may not use automated means to scrape Indeed or collect job listings." | Cease and desist sent to multiple scrapers. Indeed Publisher API is the legitimate path for job data access. | Use Indeed Publisher API only (legitimate, approved access). No headless browsing against Indeed. Publisher API usage within agreed terms. | 🟠 High — Publisher API acceptable; scraping not |
| Glassdoor | Section 4: Automated collection or scraping prohibited. | Less aggressive enforcement than LinkedIn but has issued C&D letters. | Not included in MVP job sources. Potential Phase 2 via partnership only. | 🟡 Medium — Excluded from MVP |
| Adzuna | API Terms: Standard commercial API terms; automation of data retrieval within rate limits is permitted. | No known enforcement actions against API users. Actively promotes API use. | Primary job source (DOC-04 §4.1). Within publisher API terms. | 🟢 Low — Primary safe source |
| Greenhouse/Lever/Workday ATS | API terms vary; form-fill automation is a ToS grey area — not explicitly prohibited in most ATSs. | No known legal action against form-fill automation. ATS vendors benefit from application volume. | Form-fill via Playwright is the primary apply method (DOC-04 §7.3). Residual risk of ToS violation accepted. | 🟡 Medium — Accepted risk with mitigation |

6.2 LR-02 — GDPR & DPDP Act India Compliance

| Requirement | GDPR (EU Users) | DPDP Act India (Indian Users) | Implementation Status |
| --- | --- | --- | --- |
| Lawful basis for processing | Legitimate interest (job search service) + explicit consent for automated applications | Consent-based — user provides consent during onboarding | Consent checkboxes in OB-03 (DOC-05); consent stored in Firestore users/{uid}.consentTimestamps |
| Right to erasure (RTBF) | User can request deletion; 30-day compliance window | User can request deletion; platform must comply | deleteAccount Cloud Function (DOC-03 §7.5): deletes Firestore docs, Storage files, Auth user; anonymises analytics |
| Data portability | User can export all their data in machine-readable format | Right to access personal data | exportUserData Cloud Function: generates JSON ZIP with all user data; signed URL returned (DOC-14 §12.1) |
| Breach notification | 72 hours to DPA after discovery of breach affecting EU residents | Notify DPBI within 72 hours of discovery | Breach response SOP in DOC-14 §12.3; PagerDuty SEV-1 classification |
| Data minimisation | Only collect data necessary for job application service | Same principle applies | Audit of all Firestore fields against necessity (DOC-03 §2) — phone optional, location required for job matching |
| Third-party data sharing | Resume content sent to OpenAI API — requires disclosure in privacy policy | Same disclosure required | Privacy policy §3: lists all third-party processors including OpenAI, Anthropic, SendGrid, Stripe |

6.3 LR-03 — Liability for Incorrect Application Submission

If Bench Sales submits an application with incorrect information (AI hallucination, wrong rate, wrong availability), the user may suffer professional consequences: a job offer rescinded for misrepresentation, a blacklist from an employer, or reputational damage if incorrect personal data is submitted.

| Liability Scenario | Probability | Mitigation | ToS Position |
| --- | --- | --- | --- |
| AI fabricates work experience not in resume | Low — prompt explicitly prohibits fabrication (DOC-04 §13.4); JSON schema validation catches anomalies | Prompt constraints + schema validation + agent review for flagged outputs | ToS §6: "Platform-generated content is based on user-provided data. User is responsible for reviewing and is liable for submitted content." |
| Wrong salary expectation submitted | Medium — salary comes from user profile, not AI; user must set salary before auto-apply activates | Salary field sourced from users/{uid}.jobPreferences.minSalary — never AI-generated | ToS §6: User is responsible for accuracy of profile data |
| Application submitted to wrong company (dedup failure) | Very Low — dedup check runs before every submission | 90-day company dedup; idempotency check before application creation | ToS §7: Platform is not liable for outcomes of applications submitted on user's behalf |
| Application sent after user withdrew from job search | Low — user can disable auto-apply at any time; change takes effect within 5 minutes | automation_enabled toggle processed before every WF-001 cohort selection (DOC-04 §2.2) | User responsibility to disable auto-apply when withdrawing from job search |

6.4 Legal Risk Mitigations — Summary

| Risk ID | Key Legal Control | Implementation | Review Frequency |
| --- | --- | --- | --- |
| LR-01 | Pre-launch legal review of each job source ToS | External counsel review Adzuna, Indeed, Dice, Greenhouse, Lever, Workday terms before any integration ships | Before each new source integration |
| LR-02 | Privacy policy + DPA templates | External counsel drafts privacy policy, cookie policy, and Data Processing Agreement for institutional contracts | Annually + on regulatory change |
| LR-03 | ToS liability clauses | Platform ToS §6–8: user accepts responsibility for accuracy of submitted data; platform disclaims liability for application outcomes | Reviewed annually |
| LR-04 | CFAA / IT Act compliance | Legal review of Playwright automation legality per jurisdiction before launch in US and India markets | Before US/India launch |
| LR-05 | AI content copyright | Privacy policy discloses AI generation; cover letters are transformative works not copying from any source; low copyright risk | Annual review |

7. Business & Operational Risks

7.1 Business Risk Register

| Risk ID | Risk | L | I | Score | Rating | Mitigation | Doc Ref |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BR-01 | OpenAI pricing increase / API ToS change | 3 | 4 | 12 | 🟠 High | Multi-provider strategy (Anthropic fallback active); Batch API for 50% discount on non-urgent calls; self-hosted LLM evaluation begins at Tier-2 (5,000 users) | DOC-04 §13.8 |
| BR-02 | Bright Data proxy service degradation or repricing | 3 | 3 | 9 | 🟡 Medium | Secondary proxy provider (ProxyMesh) pre-configured; automatic failover in Apply Executor; residential proxy is ~$0.10/GB — budgeted per DOC-09 | DOC-04 §12.3 |
| BR-03 | Key engineer departure during MVP build | 2 | 4 | 8 | 🟡 Medium | Documentation-first culture (all specs in DOC-01 to DOC-15); no single engineer owns undocumented critical path; pair programming on all automation components | DOC-13 §8 |
| BR-04 | Firebase pricing increase at scale | 2 | 3 | 6 | 🟡 Medium | Firestore + Functions pricing modelled per DOC-09 §1 scale tiers; budget alerts at 80% of monthly estimate; BigQuery migration path reduces Firestore read cost at Tier-2 | DOC-09 §1, DOC-02 |
| BR-05 | Stripe payment gateway failure during billing cycle | 2 | 4 | 8 | 🟡 Medium | Stripe has 99.99% SLA; failed payment → 3-day grace period before auto-apply pause; retry on D+3 and D+7 per Stripe dunning rules | DOC-14 §11.2 |
| BR-06 | GCP regional outage affecting Firebase + n8n | 1 | 5 | 5 | 🟢 Low | Firebase multi-region (nam5); n8n on separate GCP VM (different failure domain); degraded mode: app shows cached data; automation paused during outage; SLA credit for downtime | DOC-14 §10, DOC-02 |

7.2 Risk Ownership & Review Cadence

| Risk Category | Owner | Review Cadence | Escalation Path |
| --- | --- | --- | --- |
| Technical Risks (TR-01 to TR-10) | Engineering Lead | Weekly stand-up + monthly risk board review | CTO if score increases; Board if Critical risks are unmitigated at launch |
| Product Risks (PR-01 to PR-08) | Product Lead | Weekly product review + monthly risk board | CTO + Investor update if PR-01 (trust erosion) materialises at scale |
| Architecture Tradeoffs (AT-01 to AT-05) | Principal Architect | Quarterly architecture review; triggered review on any scaling threshold breach | Engineering team consensus required for AT changes; CTO final decision |
| Ethics (ET-01 to ET-06) | Product Lead + Legal | Quarterly ethics review; immediate review on any public incident | External ethics advisor for ET-04 (spam flooding) if material; Board awareness |
| Legal Risks (LR-01 to LR-06) | External Counsel + CTO | Monthly legal review; immediate review on any C&D or regulatory contact | Board notification for LR-01 or LR-02 materialisation; pause affected feature |
| Business Risks (BR-01 to BR-06) | CTO | Quarterly business review; triggered on any vendor pricing change notification | Board notification for BR-01 if OpenAI pricing change > 50% |

8. Risk Treatment Plans — Critical & High Risks

8.1 Treatment Plans for All Critical Risks

| Risk ID | Current State | Treatment | Target State | Timeline | Success Metric |
| --- | --- | --- | --- | --- | --- |
| TR-01 (IP Ban) | Bright Data proxy configured; Playwright stealth active; per-platform rate caps in place | Ship WF-008 platform health monitoring (DOC-04 §9) in Week 9; configure PagerDuty alert for < 70% success rate per platform | Platform bans happen < 5% of user-days; recovery < 4 hours when they do | Week 9 (DOC-13) | Apply success rate > 95% per platform per day |
| TR-02 (CAPTCHA) | 2Captcha integrated; reCAPTCHA v3 session warmup in Playwright executor | Add shadow-ban detection to WF-007 (DOC-04 §8): verify application appears in ATS within 10min of submission | CAPTCHA bypass rate > 85%; shadow-banning detected within 10min | Week 8 (DOC-13) | CAPTCHA failure rate < 15% per platform |
| PR-01 (Trust Erosion) | Match score threshold at 60; match reasons shown in application detail | Implement callback rate tracking in analytics Cloud Function; agent alert at < 4% callback rate for 14 days | Every user with > 30 applications has visible callback rate on dashboard; agents proactively engaged with low-performers | Week 10 (DOC-13) | Platform-wide callback rate > 8% (DOC-01 §9.1) |
| ET-04 (Spam Flooding) | Daily limit 15 apps; 90-day company dedup; match score threshold enforced | Add cover letter quality scoring (GPT-4o eval) in WF-005 before send; reject quality score < 6/10 | Zero applications sent below quality floor; daily cap hard-enforced via Firestore transaction | Week 7–8 (DOC-13) | Cover letter quality score mean > 7.5/10 in AI eval |
| LR-01 (ToS Breach) | LinkedIn excluded from MVP; Adzuna + Indeed Publisher API used (legitimate) | External legal review of all job source ToS before Phase 2 LinkedIn integration; draft LinkedIn partnership outreach | All active integrations reviewed and documented as ToS-compliant or explicitly accepted risk | Before launch (Week 12) | Zero C&D letters received in first 6 months |

8.2 Residual Risk Acceptance Statement

Accepted Residual Risks The following risks are ACCEPTED as residual after all mitigations are applied. These are documented explicitly so leadership and investors understand the risk profile of the business: (1) TR-01: Some job platform bans are inevitable at scale — accepted as operational reality with recovery playbook. (2) LR-01: Form-fill automation against ATS platforms is in a ToS grey area — accepted with legal review and user consent disclosure. (3) ET-03: Some degree of job market application inflation is unavoidable — mitigated by quality controls but not eliminated. (4) AT-03: OpenAI API dependency creates pricing and availability risk — accepted at MVP scale; self-hosted evaluation begins at Tier-2.

DOC-16 — Living Document Commitment This document must be reviewed and updated at every quarterly planning cycle. Risk scores must reflect current operational reality — not initial estimates. Cross-references: DOC-00 (Vision) · DOC-01 (PRD) · DOC-02 (Architecture) · DOC-03 (DB) · DOC-04 (Automation) · DOC-05 (Mobile) · DOC-06 (Console) · DOC-07 (Security) · DOC-08 (DevOps) · DOC-09 (Scale) · DOC-13 (Roadmap) · DOC-14 (BizOps) · DOC-15 (QA)